November 20, 2010

Ms. Carolyn Côté

Director of the Algonquin Initiative Foundation

1385 Woodroffe Avenue

Ottawa, ON K2G 1V8, Canada

Dear Ms. Côté:

The following is our proposal in response to your RFP dated on September 6 about technical improvement possibilities. As we already mentioned to you in our previous letter, we as an Algonquin College development team plan to design a new Linux utility which will achieve the umask functionality better while making related learning and teaching tasks much easier. In this proposal we will provide more issue background, present detailed solution, analyze benefits, discuss development schedule, and explain resources we need for the whole project.

Background: Umask as a Linux learning obstacle

Linux has already become a very popular operating system and more and more people are learning it. Most post-secondary IT training programs already require students to take at least one Linux course. From the learning point of view, most commands and utilities in the basic Linux environment are easy to understand and straightforward to use. Nevertheless, a command called umask is the exception and almost always confuses new Linux learners.

Umask is a built-in Linux command which is used to assign default permissions on newly created files and directories. It is crucial for Linux security management, so even novices have to learn it at an early stage. However this command and the very idea behind its functionality are quite hard to understand:

- It doesn’t use a more straightforward approach and relies on user’s ability to fully understand and precisely calculate “masks” bit by bit. As one website explains, “the umask command can be confusing to use, because it does work as a mask. In other words, you set the permissions that you do not want in the umask [1].”

- It gives different results when dealing with directories other than files, since in Linux files and directories have different “unmasked” default permissions. So for the exact same command as umask 022, it sets new file default permission to “666-022=644” (to non-owner, this means “read only permission”), while setting new directory default permission to “777-022=755” (to non-owner, this means “read and execute permission”).

- It behaves differently and needs special treatment when using odd value parameters to set default file permissions. For example, umask 033 will NOT set new file default permission to “666-033=633” as the above example suggests. Instead since Linux wants to keep new files from being executable by default, it will only allow strict “masking” (not “subtracting”) here and the final result will actually be “644” instead of “633”.

For new Linux students, a tricky command like umask will definitely bring more confusion and extra learning stress. Linux teachers also need to be very careful and put more effort to explain why umask works in that strange way and how never to forget those tricks. Even experienced Linux users may occasionally encounter strange and hard-to-troubleshoot issues, if they temporarily forget about the tricky behavior of umask command [2].

Considering the huge number of Linux students and new users throughout the world (probably in millions), the confusion and headache in learning umask command simply means much waste of time and resource. For serious business Linux users, errors and issues caused by umask confusion, however infrequently they may occur, will be even more intolerable because wrong default permission settings will probably compromise their system security. The reason why up until now nothing seems to be done to improve the umask functionality is probably due to the fact that most Linux developers and administrators are simply “too experienced”. To them how to correctly calculate umask is almost second nature and nothing about it is hard or “non-straightforward”. Also since Linux as an operating system is still in its young age with enormous potential, the contributors tend to focus more on developing new functions and leave much less effort to improve user-friendliness for novices (the same happened many years ago when DOS was still popular).

However, the concerns of many Linux students, teachers and new users should never be ignored and we need to do something right now to meet their needs. Improving umask functionality to make Linux learning easier is both sensible and practical. No wonder Linux Professor Norman Han from Algonquin College immediately showed his support after hearing about our intention, “it’s a pretty good idea [3].”

Our Solution: Design and implement a new Linux command

Since all above mentioned issues of the umask command is due to its unintuitive “masking” nature, the obvious solution would be simply to make this command NOT “work as a mask” and behave more user-friendly. However, rewriting the old umask command or using a new command to completely replace it will force current Linux users to change their normal way setting default file permissions, and will probably be rejected by the Linux community. So we decide to choose a more feasible plan, which will leave current umask command untouched but design a new Linux command as its alternative and future substitute.

Actually in Linux system there is already a utility called chmod, which is commonly used to change file and directory permissions. Its function is quite similar to that of umask (chmod sets current permissions, while umask sets default permissions), but it works much more straightforwardly [4, p. 202]. So we plan to name our new command “dfmod” (which means “default mode”), and let it work almost the same way as chmod. The advantage is obvious: only minimum training is needed to use the new command, and Linux command system seems more consistent when these two “relative” commands behaves just as each other.

We design the detailed functionality of this new “dfmod” command as below:

- As the old umask command, it will still be used to assign default file permissions on newly created files and directories.

- Instead of taking a single numeric value attribute to “mask” the original permissions, it will directly take parameters about what user wants for final results.

- It uses parameters after “-d:” to set default directory permissions. For example: “dfmod –d: 755” will set the default directory permission to “755”.

- It uses parameters after “-f:” to set default file permissions. For example: “dfmod –f: 644” will set the default directory permission to “644”.

- User can use both “symbolic” (taking character parameters) and “absolute” mode (taking numeric parameters) to set default permissions. Though “absolute” mode is strongly recommended since it makes the whole command much more concise.

- Since Linux system don’t like files to be executable by default, if a user set default file permissions as “executable”, the command will generate a warning message and ask if user still wants to continue.

Also, because the original umask command lacks in-command documentation, we plan to implement a very detailed manual and other documentation for this new “dfmod” command.

Benefits: Improvement of Linux learning and using experience

Our proposed development of the new “dfmod” Linux command, if successful, will bring many benefits to the whole Linux community, especially students and new users:

- There will be no more confusion or misunderstanding on how to set default permissions for newly created files and directories. Users can now use “dfmod” command in a much more straightforward and meaningful way.

- Much less errors or mistakes will be made from default permission assignment activities, since the “dfmod” command will behave consistently and never give users wrong impression on how things really work.

- Linux users will have more freedom on how to set default permissions. Now users can actually set different “masks” for files and directories, while the old umask command can only allow one “mask” setting for both files and directories.

- Future Linux developments which need to automatically setup or dynamically change default permissions will become easier, because developers won’t have to do extra work making their programs “smart enough” to understand all those tricky umask secrets.

- The whole Linux command and utility system will look more consistent and better organized, due to the similar functionality design between the new “dfmod” and existing chmod commands.

- The learning and teaching of Linux will become easier, since new students won’t have to overcome the steep learning curves around umask until they are much more experienced and ready.

All these benefits of the new “dfmod” command will certainly be welcomed by Linux students and users around the world. The successful development and implementation will also gain us much needed acknowledgement and reputation in the Linux community, and sling us onto a higher level of open source development. Since the whole project will be supported and sponsored by Algonquin Initiative Foundation, her image and value will also be effectively prompted.

Technical Approach: Using C++ to program a BASH shell built-in

From the technical point of view, the development of this new “dfmod” command will not be a problem. Linux is an open source operating system, so additional functions and utilities can be developed and added by various developers like us. Also, since the whole Linux system is mostly written in C programming language and GNU (“GNU Project”, the main Linux developer) has already provided many free C/C++ developing tools and libraries [5], new Linux commands and utilities can be easily programmed using C/C++  and compiled to work seamlessly within the Linux environment.

As far as this particular new “dfmod” command is concerned, its development will be even more straightforward. Since we as the developing team don’t actually need to modify anything in the Linux kernel or do big change to the shell environment, all we have to do is just design a new command which will “translate” more meaningful user inputs into something the old umask command can recognize and process. To any experienced programmers, the general logic behind this basic function is already clear enough and can be simply explained as “take command-line inputs; translate into old format parameters; call umask to set default permissions; return user-friendly message”.

Thus we don’t expect any great difficulty in the command development itself and rather focus more design consideration on this new command’s final implementation: How should “dfmod” command be integrated into Linux? How can we deliver it to the end users?

After thorough research and discussing with Linux community, we determine the best way to implement the new “dfmod” command is to make it a BASH shell (simply put, “shell” is the Linux command-line interface) built-in command and integrate it into the future “BASH” versions. We have strong reasons why this implementation approach should be chosen:

- Shell built-in commands run more quickly [4, p. 247].

- The old umask command is already a BASH built-in command.

- BASH (“Bourne Again Shell”) is one of the most popular Linux shells and “most system shell scripts are written to run under BASH [4, p. 276].” So new built-in commands for BASH will have much higher chance to be distributed to and used by regular Linux users.

- We are especially familiar with BASH shell environment since this is just our working shell during Linux training.

- There are abundant and well maintained BASH resources such as manual, FAQs and other documentations online [6].

After all, we have already emailed Mr. Chat Ramey, the current maintainer of BASH shell [7] about our intention to develop a new shell built-in command. He replied, “If you would like to write and contribute a new bash builtin, follow the same (GNU Project open source development) procedure, but use the existing bash builtin code as a guide and send your work to me [8].” His reply erased all concerns on whether our BASH built-in development plan can be accepted by the Linux community.

Timeline and Costs:

In order to develop and implement the proposed “dfmod” Linux command as efficient as possible. Our team sets up the work timeline as below:

- Advanced Research Phase (about 30 days):

At this stage we will research existing BASH shell built-in codes and get us familiar with the GNU C/C++ developing environment. We will also start to build our presence online in the Linux community.

- Product Design Phase (about 15 days):

In this period we will finalize our functionality and interface design for the “dfmod” command. We will also start to prepare the user manual and other documentations.

- Intensive Coding Phase (about 45 days):

This is the main programming stage and almost all our C++ coding works need to be done in this period.

- Internal Testing Phase (about 20 days):

We will thoroughly test the newly developed “dfmod” command, both by ourselves and by voluntary Algonquin Linux students. We might also start to contact GNU Project seniors to arrange the incoming public beta test.

- (Optional) Public Beta Phase (about 60 days):

In order to ensure the quality and stability of our product, as well as promote this new “dfmod” command to Linux community, we might start a public beta test at this stage while continue working on the documentations.

- Final Implementation Phase (about 30 days):

After fixing all the issues exposed by the internal and/or public beta test, we will contact the BASH shell maintainer and ask his approval to add the new “dfmod” command into the next version of BASH shell environment. Established review procedures need to be followed and certain modifications might also be required. At this stage we will also finalize all documentations and publicize them.

Totally, the whole development circle will last between 140 and 200 days, depends on whether a public beta test is needed.

As far as the development cost is concerned, since Linux development is basically open source and mostly done by volunteers, we don’t feel it’s appropriate to ask for any compensation other than direct developing expenses and our minimum wage. Below is our estimated development budget:

Wages (3 developers, 8 hours/day, $10/hour):                       $33,600 - $48,000

Other Expenses (printing/copying and internet expenses):      $1,400 - $2,000

Total Cost:                                                                               $35,000 - $50,000

Why KiwiTech?

A development team based at Algonquin College, KiwiTech Programming Consultants is without doubt the best choice for the above mentioned Linux project:

- No other team, company or organization has ever identified the need to improve umask functionality as clearly as us.

- We are much better prepared than others since we have already done thorough research to support our development plan.

- Our team has good programmers with considerable C/C++ programming experience and solid understanding of Linux system.

- We are familiar with GNU Project and Linux open source community, and have already discussed our plan with the BASH shell maintainer.

- Based at the same college, we can easily get Algonquin Linux teaching faculty support or receive feedbacks from current Linux students.

- As a development team, we are dedicated to quality work and always deliver software products with clean user interface, organized structure, portability, reusability and good documentation.

Currently we already have three senior team members and their roles are as below:

Tianshu Guo:          Lead Designer and Senior Producer

Jing Cheng:             Lead Programmer

Rui Yang:                Quality Assurance Manager

We also plan to recruit more volunteers from Algonquin College as junior programmers and testers.

Conclusion

As our above proposal shows, we as an experienced development team have identified the need for a new “dfmod” Linux command and already done lots of research to back up our development plan. For millions of Linux students and users around the world, a better way to set default file permissions without confusion will not only bring them convenience and confidence, but also save them considerable amount of time and money. So a technical improvement project like this will surely be welcomed by the whole Linux community and help prompt its sponsor’s value and image. What we have presented to you here is not only a clear vision of what can be done to improve Linux, but also our passion to help people, especially new students, to learn this popular operating system better. Only your kind support and sponsorship would help us fulfill this wonderful plan and achieve our design goals. We very much appreciate your consideration and will further discuss our project in the November 23 meeting. If you have any questions, please don’t hesitate to contact us. Our office number is (613) 440-1766.

Sincerely Yours,

KiwiTech Programming Consultant

Bibliography

[1] “Umask (definition),” http://www.tech-faq.com/umask.html  Accessed November 10, 2010.

[2] “Umask can confuse Network Preferences app,” http://hints.macworld.com/article.php?story=20030804035159819  Accessed November 15, 2010.

[3] Interview with Prof. Norman Han, Computer Studies Department, Algonquin College Woodroffe Campus.

[4] M. G. Sobell, A Practical Guide to Ubuntu Linux, 2nd ed. Boston: Pearson Education, 2009.

[5] J. Tranter, “Learning C++ With Linux,” http://www.linuxjournal.com/article/2819  Accessed November 15, 2010.

[6] “BASH (official page),” http://www.gnu.org/software/bash/  Accessed November 10, 2010.

[7] “Chet Ramey (personal page),” http://tiswww.case.edu/php/chet/  Accessed November 10, 2010.

[8]Email from C. Ramey, the current BASH maintainer, Novelty, Ohio, November 11, 2010.