ADM2302 A, B, C, D, E
Final Examination, Fall 2004
Page: 


Problem 1. (20 marks)

Data for this month’s advertising problem for a certain company are described in the table below:

	Media Type
	Number of Customers Reached
	Cost ($) per Advertisement
	Maximum Time Available per Month
	Exposure Quality Units

	Daytime TV (DTV)
	1000
	1500
	15
	65

	Evening TV (ETV)
	2000
	3000
	10
	90

	Daily newspaper (DN)
	1500
	400
	25
	40

	Sunday newspaper magazine (SN)
	2500
	1000
	4
	60

	Radio (R)
	300
	100
	30
	20

	
	
	
	
	


Let DTV be # of daytime ads

Let ETV be # of evening ads

Let DN be # of daily newspaper ads

Let SN be # of Sunday newspaper ads

Let R be # of radio ads

MAX Exposure Quality = 65DTV + 90ETV + 40DN + 60SN + 20R

Subject to:
DTV<=15

ETV<=10

DN<=25

SN<=4

R<=30
1500DTV + 3000ETV + 400DN + 1000SN + 100R <= 30000

DTV + ETV >= 10

1500DTV + 3000ETV <=18000

1000DTV + 2000ETV + 1500DN + 2500SN + 300R >= 50,000
DTV, ETV, DN, SN, R >=0
At most $30,000 can be spent on advertisements this month.  There must be at least 10 TV ads.  At most $18,000 may be spent on TV ads.  At least 50,000 customers must be reached.  The objective is to maximize total exposure quality.

The SOLVER formulation and output is shown below.

	
	DTV
	ETV
	DN
	SN
	R
	
	
	

	
	10
	0
	25
	2
	30
	
	
	

	
	65
	90
	40
	60
	20
	2370
	
	

	Available DTV
	1
	 
	 
	 
	 
	10
	<=
	15

	Available ETV
	 
	1
	
	
	
	0
	<=
	10

	Available DN
	 
	
	1
	
	
	25
	<=
	25

	Available SN
	 
	
	
	1
	
	2
	<=
	4

	Available R
	 
	
	
	
	1
	30
	<=
	30

	Budget
	1500
	3000
	400
	1000
	100
	30000
	<=
	30000

	TV restriction 1
	1
	1
	
	
	
	10
	>=
	10

	TV restriction 2
	1500
	3000
	
	
	
	15000
	<=
	18000

	Customers reached
	1000
	2000
	1500
	2500
	300
	61500
	>=
	50000


The optimal value of the objective function is 2370.

	Microsoft Excel 9.0 Sensitivity Report
	
	
	
	

	
	
	
	
	
	
	
	

	Adjustable Cells
	
	
	
	
	

	
	 
	 
	Final
	Reduced
	Objective
	Allowable
	Allowable

	
	Cell
	Name
	Value
	Cost
	Coefficient
	Increase
	Decrease

	
	$C$8
	DTV
	10
	0
	65
	25
	65

	
	$D$8
	ETV
	0
	-65
	90
	65
	1E+30

	
	$E$8
	DN
	25
	0
	40
	1E+30
	16

	
	$F$8
	SN
	2
	0
	60
	40
	16.66666667

	
	$G$8
	R
	30
	0
	20
	1E+30
	14

	
	
	
	
	
	
	
	

	Constraints
	
	
	
	
	
	

	
	 
	 
	Final
	Shadow
	Constraint
	Allowable
	Allowable

	
	Cell
	Name
	Value
	Price
	R.H. Side
	Increase
	Decrease

	
	$H$10
	Available DTV
	10
	0
	15
	1E+30
	5

	
	$H$11
	Available ETV
	0
	0
	10
	1E+30
	10

	
	$H$12
	Available DN
	25
	16
	25
	5
	5

	
	$H$13
	Available SN
	2
	0
	4
	1E+30
	2

	
	$H$14
	Available R
	30
	14
	30
	20
	20

	
	$H$15
	Budget
	30000
	0.06
	30000
	2000
	2000

	
	$H$16
	TV restriction 1
	10
	-25
	10
	1.333333333
	1.333333333

	
	$H$17
	TV restriction 2
	15000
	0
	18000
	1E+30
	3000

	
	$H$18
	Customers reached
	61500
	0
	50000
	11500
	1E+30


a. What is the new optimal value of the objective function, and what are the optimal values of the decision variables, if the objective function coefficient for DN were to decrease from 40 to 30? (10 marks)

The new optimal value would be 2370-10(25) = 2120.

      The new objective function would be:

Maximize Exposures = 65DTV + 90ETV + 30DN + 60SN + 20R

 Notice that we are changing the coefficient for DN from 40 to 30.  Because this is within the allowable decrease (16 from the 1st table above), our optimal solution does not change.  Our maximized exposures would however change.  We have to plug the optimal solution back into the objective function.

DTV=10, ETV=0, DN=25, SN=2, R=30.  No change from original solution.


Maximize Exposures = 65(10) + 90(0) + 30(25) + 60(2) + 20(30) = 2120

b. 
If the right hand side of the second constraint (Available ETV) were to increase from 10 to 13, what would be the new optimal value of the objective function?  (5 marks)


The final value from the 2nd table above for ETV constraint is 0.  Meaning we are not using any of this constraint in the optimal solution.  So increase the RHS or the availability of this constraint would not affect our optimal solution or maximized cost.  The increase is within the allowable increase of infinity.  The shadow price is "0" which tells us that a 1 unit increase in the RHS of this constraint will have "0" effect on the maximized exposures.
The new optimal value would be 2370+3(0) = 2370.

c. 
If the right hand side of  the seventy constraint (TV restriction 1) were decreased from 10 to 9.5, what would be the new optimal value of the objective function? (5 marks)

This decrease is within the allowable decrease of 1.333333 found in the 2nd table above.  The shadow price of -25 tells us that a 1 unit increase in the RHS of this constraint would actually decrease exposures by "25".
The new optimal value would be 2370 +(-25)(-0.5) = 2382.5 

The formula is calculated at -> 

current optimized exposures + (shadow price) *(change in RHS of constraint)

Problem 2. (16 marks)

Andrews Machine Parts, Ltd., has to reinforce its second floor manufacturing area in order to be able to install the latest machinery, which is considerably heavier than the current machinery.  The Andrews project is described in the following table.

	Activity
	Immediate predecessors
	Time (weeks)

	A
	--
	5

	B
	--
	3

	C
	A,B
	4

	D
	A,B
	6

	E
	B
	9

	F
	C,D
	8

	G
	C,D,E
	4

	H
	D,E
	5

	I
	F,G,H
	4

	J
	H
	3


a. Draw the project network below.   (4 marks)


[image: image1.wmf]Finish

Start

D

C

G

F

I

J

A

B

E

H


Give the values of ES, EF, LS, LF, slack for each activity in the table below. (8 marks)

	Activity
	ES
	EF
	LS
	LF
	Slack

	A
	
	
	
	
	

	B
	
	
	
	
	

	C
	
	
	
	
	

	D
	
	
	
	
	

	E
	
	
	
	
	

	F
	
	
	
	
	

	G
	
	
	
	
	

	H
	
	
	
	
	

	I
	
	
	
	
	

	J
	
	
	
	
	


	Duration
	Activity
	ES
	EF
	LS
	LF
	Slack
	Critical?

	5
	A
	0
	5
	0
	5
	0
	Y

	3
	B
	0
	3
	2
	5
	2
	N

	4
	C
	5
	9
	7
	11
	2
	N

	6
	D
	5
	11
	5
	11
	0
	Y

	9
	E
	3
	12
	5
	14
	2
	N

	8
	F
	11
	19
	11
	19
	0
	Y

	4
	G
	12
	16
	15
	19
	3
	N

	5
	H
	12
	17
	14
	19
	2
	N

	4
	I
	19
	23
	19
	23
	0
	Y

	3
	J
	17
	20
	20
	23
	3
	N


b. What are the critical path and its length (duration)? (2marks)

Only activities with a slack="0" are on the critical path.  The total duration can be calculated by adding up the durations of the activities on the critical path.  It is also equal to the earliest completion time for the last activity in the critical path.
Critical Path: A-D-F-I

Length of critical path = earliest completion time = 23 weeks (5+6+8+4)
c. If you wanted to shorten the duration of the project by one week, which activities would you definitely NOT consider shortening? (2 marks)

You only want to crash activities on the critical path(s).  So any activities that do not fall on the critical path(s) should not be crashed.

B, C, E, G, H and J should NOT be shortened.
Problem 3. (14 marks)
A four-activity PERT project is described by the table below.

	Activity
	Immediate

Predecessiors
	Optimistic duration
	Most likely duration
	Pessimistic duration

	A
	--
	6
	9
	12

	B
	A
	9
	9
	9

	C
	A
	9
	15
	21

	D
	B,C
	6
	9
	30


Da = (a+4m+b)/6 = (6+4*9+12)/6 = 9
Variance A = [(b-a)/6]^2 = [(12-6)/6]^2 = 1

SD A = SQRT(Variance A) = SQRT(1) = 1

The network is shown below:

[image: image2.wmf]Finish

Start

C

B

D

A


a. Develop the information you need to answer the probability questions in parts b and c. (4 marks)

	Activity
	Expected Duration
	Standard Dev. of Duration

	A
	=(6+4*9+12)/6 = 9
	=SQRT[{(12-6)/6}2] = 1

	B
	9
	0

	C
	15
	2

	D
	12
	4


PATH 1 = ABD -> Length = 9+9+12 = 30

PATH 2 = ACD -> Length = 9+15+12 = 36

Critical path is ACD

Expected length of critical path is 36.

Standard deviation of critical path = SQRT(12+22+42)=4.58
b. What is the probability that the project will be completed by time 29? (5 marks)

Use you z formula -> z = (d-tp)/SD = (29-36)/4.58 = -1.53
This is negative because we are dealing with the left had side of the curve, because we would like the probability of it being complete in under 29 days, we are dealing with the outer tail.  We find a value of 0.437 in the z-table.  Because we are dealing with the outer tail, we must subtract this from 0.5.

P[X ( 29] = 0.5-0.437 = 0.063 

c. The probability is .60 that the project will be finished by a given time.  What is that time? (5 marks)

Use you z formula -> z = (d-tp)/SD 
In this question we are given a probability and must work backwards to find "d".  So in order to calculate "z" we have to convert 0.6 to a z-score.  0.6 is 0.1 above the centerline of 0.5 (50% of data), so we need to look a value of 0.1 within the z-table (not along the top and side).  We then look at the side and top value that this corresponds to.  Doing this we find a side value of 0.2 and a top value of 0.05.  So our z-score is 0.25.  We can now solve for "d".

0.25 = (d-36)/4.58

d = 37.145

Problem 4. (13 marks)
High-End Construction Company has to decide which of four sites to develop over the forthcoming planning period.  If High-End decides to build on a site, an infrastructure preparation cost is incurred.  The infrastructure preparation budget is $530,000.  At each site there is a maximum number of units that can be built, and a profit contribution, i.e., (revenue – variable cost), for each unit built.  High-End has decided that if it does NOT build at site D, it will definitely build at both sites A and B.  High-End’s objective is to maximize profit, which is total revenue less total fixed costs less total variable costs.   Relevant data is given in the table below:

	Site
	Infrastructure preparation cost ($1,000)
	Profit contribution per unit ($1,000)
	Maximum number of units that can be built on site

	A
	150
	120
	20

	B
	170
	70
	30

	C
	190
	50
	40

	D
	200
	100
	60


Build a model that will help to determine the number of units to build on each site to maximize profit.  (define the decision variables, objective function and constraints).  FORMULAT ONLY.  DO NOT SOLVE.

Define your variables:

Let xi = number of units to produce on site i (i=1,2,3,4) 

      yi = 1 if site i is developed, 0 otherwise (i=1,2,3,4) (these are binary variables)
Optimization Function: (we take profit/unit and must subtract the preparation costs)
Maximize 120x1 + 70x2 + 50x3 + 100x4 – 150y1 - 170y2 – 190y3 – 200y4 

Constraints:

subject to:


150y1 + 170y2 + 190y3 + 200y4 ( 530 (budget constraint)



x1 ( 20y1
 (maximum unit on site constraint)



x2 ( 30y2
(maximum unit on site constraint)


x3 ( 40y3
(maximum unit on site constraint)



x4 ( 60y4
(maximum unit on site constraint)



2(1-y4) ( y1+y2 (if y4=0, y1+y2 must be 2)


2 – 2y4 – y1 – y2 <=0


x1, x2, x3, x4 ( 0 (non-negativity constraints)
x1, x2, x3, x4 = integer


y1, y2, y3, y4 = 0 or 1 (let us know these are binary)


x3 ( 9999999999999y3
(maximum unit on site constraint)



x4 ( 9999999999999y4
(maximum unit on site constraint)

Problem 5. (12 marks)
Jabsidlanski Inc. manufactures smafises and framises.  Labour requirements and contribution to profit per unit produced are shown in the table below:

	
	Smafis
	Framis

	Labour hours required
	3
	1

	Contribution to profit
	$4
	$2


Jabsidlanski has a goal of a minimum of $50 profit.  A second goal is to use all 30 hours of labour available (Jabsidlanski will not be happy if it uses either less or more than 30 hours).  Demand for smafises is 7, and Jabsidlanski will be most unhappy if fewer than 7 smafises are produced.  Jabsidlanski has contracted to produce 10 framises for its best customer – and Jabsidlanski is committed to NOT defaulting on this contract.

Formulate the above problem as a goal programming problem.  (Define the decision variables, objective function and constraints.)  FORMULATE ONLY.  DO NOT SOLVE.

Variables:
Let S be the number of smafises to produce

Let F be the number of Framis to produce
Let d1+ be any deviation above the profit goal

Let d1- be any deviation below the profit goal

Let d2+ be any deviation above the labour goal

Let d2- be any deviation below the labour goal

Let d3+ be any deviation above the smafises goal

Let d3- be any deviation below the smafises goal

Goal Definition:

Let d+i and d-i be the positive and negative deviations from the goal for the ith constraint (i=1,2,3)

Objective Function:

Minimize d1- + d2+ + d2- + d3-

Since anything under $50 would be a deviation from our goal, we only need to define d1-
Since anything under or over 30 hours would be a deviation from our goal, we must include both d2+ and d2-
Since anything under 7 framies would be a deviation from our goal, we only need to define d3-
Constraints:

4(S) + 2F - d+1 + d-1  = 50 (profit constraint)
3S + F - d+2 + d-2 = 30 (labour constraint)
S - d+3 + d-3 = 7 (demand constraint)
F ( 10 (demand constraint)
S, F , d1+, d1-…..( 0 (non-negativity constraint)
Notice that we must include both positive and negative deviations in the constraints, because it is possible to deviate in either direction.  The objective function defines which of these deviations in a problem.
Problem 6. (25 marks)

a. Working in your garage, you have developed a new chip that would allow you to enter the home computer market.  Alternatively, you could sell all rights to the chip to Intel for $25,000.  If you decide to build and sell the home computers yourself, the profitability of your venture depends on your ability to market the home computer during the first year.  Through your brother-in-law at Computerland, you can be certain of selling 1,000 computers.  If however, your computer catches on, 10,000 will be sold.  Your brother-in-law convinces you that either sales level is equally likely, and that the probability of other sales levels is negligible.  The cost of setting up your assembly line is $31,000.  Because the home computer market is so competitive, the difference between the selling price and the variable cost of production is only $20.  Market research, which is 95% accurate, can be undertaken at a cost of $10,000 to determine which of the two sales levels is more realistic.  Thus, there is a 50% chance the market survey will predict high sales, and if so, there is a 95% chance that sales are actually high.  Similarly, there is a 50% chance the market survey will predict low sales, and if so, there is a 95% chance that sales are actually low.

Draw the decision tree for this problem.  Make sure it is well labeled, and that you include probabilities and cash flows (profits) as appropriate.  FORMULATE ONLY.  DO NOT SOLVE for the optimal strategy. (15 marks)


[image: image3.wmf]Sell Rights

25

25

25

0.5

Sell 1000

-11

Build and Sell

20

-11

-31

79

0.5

Sell 10000

169

200

169

3

82.5

Sell Rights

15

0.5

25

15

Predict 10000

2

0.05

0

150

Sell 1000

-21

Build and Sell

20

-21

-31

150

0.95

Mkt. Res.

Sell 10000

159

-10

82.5

200

159

Sell Rights

15

0.5

25

15

Predict 1000

1

0.95

0

15

Sell 1000

-21

Build and Sell

20

-21

-31

-12

0.05

Sell 10000

159

200

159



b. The following is the decision tree for a maximization problem.  Probabilities and payoffs are shown.  Determine the optimal expected payoff (EP or EMV) and the optimal strategy.  Darken all the branches on the tree which can occur in the optimal strategy. (10 marks)


[image: image4.wmf]1500

1800

1300

1600

1500

1300

1600

.4

.6

.8

.2


State 1 = 1800*0.8+1300*0.2

[image: image5.wmf]Decision 8

1500

0.4

2000

1500

Event 3

2

0.8

-300

1700

Event 10

1800

Decision 9

2500

1800

Decision 1

-200

1700

0.2

Event 11

-200

1640

1300

2000

1300

0.6

Event 4

1600

1800

1600

1

1640

Decision 2

1500

1500

1500

Decision 6

1300

Decision 5

1600

1300

2

-300

1600

Decision 7

1600

1900

1600


Decision Strategy: Go with decision 1:

· If event 3 occurs then choose decision 9 (if event 10 occurs it will result in a payoff of 1800, otherwise the payoff is 1300).

· Otherwise if  event 4 occurs then the payoff is 1600

The expected payoff of such a decision strategy is 1640.
� This problem is taken from Anderson, Sweeney and Williams, An Introduction to Management Science, 11th edition, Thompson, Mason, Ohio, 2005.





_1164520504.ppt


Finish

Start

D

C

G

F

I

J

A

B

E

H








_1204451635.unknown

_1204451634.unknown

_1163922388.ppt


Finish



Start

C

B

D

A










_1163924232.ppt


1500

1800

1300

1600

1500

1300

1600

.4

.6

.8

.2








