Solution ADM 2302 Final Exam
                                                                                 Page 2

[image: image1.jpg]NN

[

uOttawa

L’Université canadienne
Canada’s university




SOLUTION

ADM 2302
Business Decision Models
FINAL EXAM

December 7, 2005
Last Name: _____________________    First Name: ____________________

Student #: 
_______                    Section: ______
Professor (circle): Lane (A)
Michalowski (B)
Jaber(C and D)

Instructions:
1. Please answer all the questions in the space provided. Please use scrapbook for notes, etc. Only answers in this questionnaire will be marked. 

2. This is a closed-book exam: One review sheet (double sided) and calculator are allowed.  
3. Verify that your exam has 11 pages (including this front page and the last page containing the Normal Distribution table). 

DO NOT WRITE ON THE TABLE BELOW

	Question
	1
	2
	3
	4
	5
	Total

	Notes
	
	
	
	
	
	

	Points
	25
	12
	13
	25
	25
	100


	Statement of Academic Integrity

The School of Management does not condone academic fraud, an act by a student that may result in a false academic evaluation of that student or of another student. Without limiting the generality of this definition, academic fraud occurs when a student commits any of the following offences: plagiarism or cheating of any kind,  use of books, notes, mathematical tables, dictionaries or other study aid unless an explicit written note to the contrary appears on the exam, to have in his/her possession cameras, radios (radios with head sets), tape recorders, pagers, cell phones, or any other communication device which has not been previously authorized in writing. 

Statement to be signed by the student:

I have read the text on academic integrity and I pledge not to have committed or attempted to commit academic fraud in this examination.

Signed:______________________________________  

Note: an examination copy or booklet without that signed statement will not be graded and will receive a final exam grade of zero. 


QUESTION 1: (25 points)
Electronics Play Group (EPG) of Packenham, Ontario is considering how to distribute a new portable MP3 player they manufacture of which a first production run of 5,000 units is now in progress in time for the Christmas season. EPG expects to sell all 5,000 units. A strategy for distributing the new MP3 player involves deciding how many units to distribute among different markets. These markets include: (1) retail technology distributors (e.g., Future Shop, Best Buy, The Source); (2) retail business equipment distributors (e.g., Business Depot/Staples); (3) retail commercial big box outlets (e.g., Wal-Mart); and (4) direct on-line Internet purchases (e.g., eBay).

Profits from the product will vary according to the distribution market because of differing costs of distribution. As well, advertising costs and personnel sales requirements by market also differ as per the table below. The advertising budget is limited to $50,000 and a maximum sales force time of 4,600 hours is available. 

	Distribution Channel
	Profit per Unit
	Advertising Cost per Unit
	Sales Effort per Unit

	1. Technology (T)
	$75
	$14
	2.5 hours

	2. Business (B)
	$63
	$9
	3.75 hours

	3. Commercial (C)
	$50
	$10
	3.80 hours

	4. Internet (I)
	$44
	$7
	0.50 hour


A contract with Wal-Mart requires that at least 40 dozen (480 units) new MP3 players be distributed there. The company wants to establish a distribution strategy to maximize total expected profits from the distribution of the new MP3 player. The correct linear programing formulation for EPG’s market distribution problem is given below:

Let T, B, C, and I denote the number of units of the new MP3 player to distribute to Technology, Business, Commercial, and Internet markets respectively.




MAX 

75T + 63B + 50C + 44I 
Profits ($)


Subject to

1. Advertising Budget:
 
14T +      9B +  10C +    7I

[image: image2.wmf]£

 $50,000  

   
2. Sales Effort Limit:

2.5T + 3.75B + 3.8C + 0.5I

[image: image3.wmf]£

 4,600 hrs
   



3. Production Limit: 
 
     T +       B +      C +      I
 = 5,000 units

  
4. Commercial Contract:


 
  C


[image: image4.wmf]³

 480 units


5. Non-negativity:        
    T, B, C, I  all [image: image5.wmf]³

 0

Consider the following problems (a) and (b) below. Modify the formulation above to include the changes implied by the problems. The problems (a) and (b) are to be considered independently. Note: you need only write the changes to the original formulation – not the entire formulation – in the spaces below.

(a) Consider the opportunity to purchase more hours for the sales effort. There are up to 900 additional hours available at a cost of $14.50 per hour. Write down the revised formulation to account for this change. (5 points)

Solution

1) add a new decision variable: SHE to denote additional sales effort hours 

2) change constraint 2: 2.5T + 3.75B + 3.8C + 0.5I

[image: image6.wmf]£

 4,600 hrs +SHE 

3) modify the Objective function: add: -14.50*SHE


4) add upper bound constraint on new variable: SHE<=900 hours

(b)  EPG wants to ensure that their distribution of the MP3 product in the technology retail stores (T) is at least 75% of total distribution in all the retail stores (T+B+C). Write down the revised formulation to account for this change. (4 points)

Solution:



1) Add a new constraint: T/(T+B+C) >=0.75 (or equivalent form)
QUESTION 1: (continued)
The following correct output for this problem above in its original form is provided below as Excel Solver output. You will need this output to answer the following questions (c) through (f) below each part of which is to be considered independently of all others.

	Microsoft Excel 11.0 Answer Report
	
	
	
	

	
	
	
	
	
	
	

	Target Cell (Max)
	
	
	
	

	
	
	Name
	Original Value
	Final Value
	
	

	
	
	Total Profit
	$230,878 
	$230,878 
	
	

	
	
	
	
	
	
	

	Adjustable Cells
	
	
	
	

	
	
	Name
	Original Value
	Final Value
	
	

	
	
	Decision Variable Values T
	258
	258
	
	

	
	
	Decision Variable Values B
	0
	0
	
	

	
	
	Decision Variable Values C
	480
	480
	
	

	
	
	Decision Variable Values I
	4262
	4262
	
	

	
	
	
	
	
	
	

	Constraints
	
	
	
	

	
	
	Name
	Cell Value
	Formula
	Status
	Slack

	
	
	Advertising Cost LHS
	38246
	$H$14<=$J$14
	Not Binding
	11754

	
	
	Sales Effort LHS
	4600
	$H$15<=$J$15
	Binding
	0

	
	
	Production Limit LHS
	5000
	$H$16=$J$16
	Not Binding
	0

	
	
	Commercial Contract LHS
	480
	$H$17>=$J$17
	Binding
	0


	Microsoft Excel 11.0 Sensitivity Report
	
	
	
	

	
	
	
	
	
	
	
	

	Adjustable Cells
	
	
	
	
	

	
	 
	 
	Final
	Reduced
	Objective
	Allowable
	Allowable

	
	
	Name
	Value
	Cost
	Coefficient
	Increase
	Decrease

	
	
	Decision Variable Values T
	258
	0
	75
	1E+30
	19.30769231

	
	
	Decision Variable Values B
	0
	-31.375
	63
	31.375
	1E+30

	
	
	Decision Variable Values C
	480
	0
	50
	45.15
	1E+30

	
	
	Decision Variable Values I
	4262
	0
	44
	31
	1E+30

	
	
	
	
	
	
	
	

	Constraints
	
	
	
	
	

	
	 
	 
	Final
	Shadow
	Constraint
	Allowable
	Allowable

	
	
	Name
	Value
	Price
	R.H. Side
	Increase
	Decrease

	
	
	Advertising Cost LHS
	38246
	0
	50000
	1E+30
	11754

	
	
	Sales Effort LHS
	4600
	15.5
	4600
	3358.285714
	516

	
	
	Production Limit LHS
	5000
	36.25
	5000
	1032
	3409.6

	
	
	Commercial Contract LHS
	480
	-45.15
	480
	156.3636364
	480


QUESTION 1: (continued)
(c) From the optimal solution, what are the sales effort allocations to each of the distribution channels? (4 points)


Solution:

Sales effort allocation to each distribution channel is:
1) T:
258 units * 2.5 hrs per unit = 
645 hours
2) B:
0 units * 3.75 hrs per unit = 
0 hours
3) C:
480 units * 3.8 hrs per unit =
1824 hours
4) I:
4262 units * 0.5 per unit = 
2131 hours
d) What would need to happen to the Business distribution option unit profits before it would be optimal to acquire an advertising and sales force allocation of its own? (4 points)


Solution:

Unit Profits from the Business distribution option would need to increase by the “Reduced Cost” amount of $31.375 to $94.375 (=63+31.375) before it would be optimal to distribute there and acquire an advertising and sales force allocation.

(e) Given the highly competitive markets for MP3 players in 2005, EPG was considering committing more financial resources to support the advertising costs for this project. After some discussion, the Board of Directors approved another $12,000 for this project. What will be the impact on the new optimal profit of these new operating funds for advertising? (4 points)

Solution:

Since the Shadow Price for Advertising dollars is zero, then all the available funds are not being used up now. Therefore, it would not be worthwhile for EPG to add more advertising dollars, and the new optimal profit will not change from these new operating funds. 
(f) Given a high volume of sales in early December, Wal-Mart has sent a memo to EPG requesting that the current contract be renegotiated so that the 480 units be increased by 144 more units. Determine the impact on EPG’s total optimal profit if the new terms of the contract go into effect. 
(4 points)
Given the Shadow Price for Commercial Contract sales of -45.15, then it costs EPG to increase distribution to Wal-Mart. Thus, only if forced to do so, the optimal objective function value would decrease from $230,878 to $230,878 + (144 units * -45.15) = $230,878-$6501.60 = $224,376.40. Note also that the decrease of 144 units does not exceed the “Allowable Increase” of 156 units and therefore the Shadow Price is applicable. 

QUESTION 2: (12 points)
The Research and Development Department of DWR Ltd has developed new game consoles: zbox and ybox.  Production of these consoles requires setting up computerized and fully automated production lines that would cost $25,000 for zbox and $32,000 for ybox.  Once the initial costs are covered, each console generates hefty profits: $150/unit for zbox and $210/unit for ybox.

In its current production facilities in Kanata, DWR Ltd has space for creating three production lines capable of manufacturing the consoles and each line can be used to manufacture both consoles (if necessary) at the same time.  However, management has decided that in order to mitigate the risks, only one production line would be open.

Console zbox can be produced at the rate of 15 units/hr on line 1, 18 units/hr on line 2, and 22 units/hr on line 3. The ybox can be produced at the rate of 20 units/hr, 17 units/hr, and 10 units/hr respectively. Line 1 has 340 hours production capacity, line 2 has 400 hours capacity, and line 3 has 380 hours capacity.

Write in the space below the algebraic formulation for the above mixed binary integer programming problem. DO NOT SOLVE.
Solution
Decision Variables 

Let Xij = the number of game console i produced at on production line j, 

Where i = 1(zbox), 2 (ybox) and j = 1, 2,3

Yi = 1 if game console i is produced, where i = 1 (zbox), 2 (ybox)

Yi = 0 if game console i is NOT produced 

Pj = 1 if game console zbox and ybox are produced on production line j 

Pj = 0 if game console zbox and ybox  are NOT produced on production line j
where j = 1, 2, 3

Max $150 (X11 + X12 + X13) + 210 (X21 + X22 + X23) – 25,000Y1 – 32,000 Y2  
Subject to


[image: image7.wmf]1

340

21

20

1

11

15

1

P

X

X

£

+





[image: image8.wmf]2

400

22

17

1

12

18

1

P

X

X

£

+





[image: image9.wmf]3

380

23

10

1

13

22

1

P

X

X

£

+




P1 + P2 + P3 = 1 


(X11 + X12+ X13) <= 99999Y1
(or (X11 + X12+ X13) <= 8360Y1)

 (X21 + X22 + X23) <= 99999Y2
(or (X21 + X22 + X23) <= 6800Y2) 
Xij >= 0 and INTEGER ; Yi and Pj = 0 or 1 for all i= 1, 2 and j = 1, 2
 
QUESTION 3: (13 points)
Slight differences in the broad back measurement of tires for large body passenger jets result in different safe lifetime periods for the tires.  The broad back test is not entirely accurate. However, Bo Ng Aircraft manufacturers would like to determine as best it can the relationship between broad back measurement and safe lifetime period, in order to advise clientele as to tire usage.  Bo Ng has decided that goal programming would provide the best predictive approach.

For data, Bo Ng has collected observations on 135 tires.  For each tire, the broad back measurement (BM) and actual safe lifetime period (ASLP) were recorded.  For simplicity, assume that it is sufficient to base the study on only three tires.  Data are given below:

	BM: Broad back Measurement (mm)
	ASLP:Actual safe lifetime period (hours)

	2.22
	813.6

	2.10
	975.2

	1.96
	791.0


The model that will be used to predict ASLP is: 

predicted same lifetime period (PSLP) = a(BM) + b

For example, if “a” were 365 and “b” were 27, the PSLP for the first tire would be equal to 365(2.22) + 27 = 837.3 hrs.  Thus, the PSLP would exceed the ASLP by 837.3-813.6 = 23.7 hrs.

We would like to determine values for “a” and “b” using goal programming by applying the equation 

PSLPi + ui = ASLPi.

where the residual for the ith tire (observation) is:
ui = ASLPi – PSLPi
For “n” observations (n=3 in our example), the goal programming objective function would be 

Min Σ1≤i≤n (di– + di+)

where ui = (di– ) – ( di+.)
Formulate the goal programming model that will predict the ASLP given the broad back measurements (BM’s) based on the sample. DO NOT SOLVE.
Solution:

Note: while it is virtually impossible (empirically) for “a” to be negative, that is not so for “b”.  I would suggest we accept either b(0 or b unconstrained in the answer.  Some students may use ui as well as di+ and di-.  In other words, I would expect different formulations, for which we will have to adapt the marking key.

Let a and b be parameters in the prediction equation PSLP = a(BM) + b

Let di+ and di- denote positive and deviations of the actual ASLP from the predicted PSLP.

Min d1+ + d1- + d2+ + d2- + d3+ + d3- 
subject to (note – the students can transpose the variables if desired):

2.22a + b -d1+ + d1- = 813.6
2.10a + b -d2+ + d2- = 975.2
1.96a + b -d3+ + d3- = 791.0
All variables ( 0 (or all variables except b ( 0)

 QUESTION 4: (25 points)

T. Bone Puckett, a corporate raider, has acquired a textile company and is contemplating the future of one of its major plants located in Ontario.  Three alternative decisions are being considered: (1) expand the plant and produce lightweight, durable materials for possible sales to the military, a market with little foreign competition; (2) maintain the status quo at the plant, continuing production of textile goods that are subject to heavy foreign competition; or (3) sell the plant now for a net profit of $500,000.

If one of the first two alternatives is chosen, the plant will still be sold at the end of a year.  The amount of net profit that could be earned by selling the plant in a year depends on foreign market conditions, including the status of a trade embargo bill in Parliament.  If the future political and foreign competitive situations are good, the net profit of the first and second alternatives will be $800,000 and $1,300,000 respectively. In case of poor foreign competitive conditions, the net profit will be $500,000 for the first alternative, and a net loss of $150,000 (or negative profits, ($150,000)) for the second alternative.  

a)   Develop the decision (payoff) table for this problem. If T. Bone Puckett wants to be conservative in his decision, what should he do? Justify. (4 points)


[image: image10.emf]Alternatives

Good Foreign Competitive 

Conditions

Poor Foreign 

Competitive conditions

Minimum 

Payoff

Expand $800,000 $500,000 $500,000 <-- Max

Maintain Status Quo $1,300,000 -$150,000 -$150,000

Sell Now $500,000 $500,000 $500,000 <-- Max

Conservative in his decision, Mr. Puckett will apply the Maximin criterion

Decision will be either to Expand of Sell Now.

State of nature


b) Assume it is now possible to estimate a probability of 0.3 that poor foreign competitive conditions will exist. Construct the decision tree for this problem.  What should T. Bone Buckett do? Justify. (4 points)

[image: image11.emf]0.7

Good conditions

800000

Expand 800000 800000

710000 0.3

Poor conditions

500000

500000 500000

0.7

Good conditions

1300000

Maintain Status quo 1,300,000 1300000

2

865000 865000 0.3

Poor conditions

-150000

-150000 -150000

0.7

Good Condtions

500000

Sell 320000 500000

500000 0.3

Poor condtions

500000

320000 500000


Decision: He should Maintain Status Quo (such decision has the maximum expected payoff of $865,000)
c)   What is the expected value of perfect information (EVPI)? (4 points)

Solution 

Expected value given perfect information = 1,300,000 (0.7) + 500,000 (0.3) = $ 1,060,000
Expected Value without perfect Information = $865,000

EVPI = $1,060,000 – 865,000 = $195,000

QUESTION 4: (continued)

d)   T. Bone Puckett is considering hiring a consulting firm at a cost of $10,000 to predict future political and market situations.  There is 0.55 probability that the consulting firm will predict good conditions, but even if it predicts good conditions, there is a 10% chance that its prediction is wrong. If the consulting firm predicts poor conditions, there is still a 40% chance that good conditions can occur. 
Determine the decision strategy that T. Bone should follow and the expected payoff of this strategy. (10 points)

[image: image12.emf]0.9

Good

790000

Expand 800000 790000

0 760000 0.1

Poor

490000

500000 490000

0.9

Good

0.55 1290000

positve report  Status Quo 1300000 1290000

2

0 1145000 0 1145000 0.1

Poor

-160000

-150000 -160000

0.9

Good

490000

Sell 500000 490000

0 490000 0.1

Poor

490000

hire consultant firm 500000 490000

-10000 904250 0.4

Good

790000

Expand 800000 790000

0 610000 0.6

Poor

490000

500000 490000

0.4

Good

0.45 1290000

Negative Report Status Quo 1300000 1290000

1

0 610000 0 420000 0.6

Poor

-160000

-150000 -160000

0.4

1 Good

904250 490000

Sell 500000 490000

0 490000 0.6

Poor

490000

500000 490000

0.7

Good

800000

Expand 800000 800000

0 710000 0.3

Poor

500000

500000 500000

0.7

Good

1300000

Don't hire consultant firm Status Quo 1300000 1300000

2

0 865000 0 865000 0.3

Poor

-150000

-150000 -150000

0.7

Good

500000

Sell 500000 500000

0 500000 0.3

Poor

500000

500000 500000


Decision Strategy: Hire the consultant firm, if the firm provides a positive report then maintain status quo, if the firm provides a negative report then Expand. The Expected payoff of this strategy is $904,250 
e)   What is the maximum amount T. Bone Puckett should pay the consulting firm for the report results on future political and market situations? (3 points)

EVSI = ($904,250 + $10,000) – 865,000 = $49,250
QUESTION 5: (25 points)

Klone Computers is a small manufacturer of personal computers which is about to design and manufacture the Klonepalm 2005 palmbook computer.  The company faces two major tasks in introducing the new computer: (1) manufacturing the new computer; (2) training staff and vendor representatives to operate the new computer.
The entire project can be represented by 8 activities – five manufacturing (A, B, C, D, E), and three training (F, G, H). These activities are provided in the table below with the corresponding precedence relations.

	Activity 
	Description
	Immediate Predecessors

	A
	Prototype model design
	---

	B
	Purchase of materials
	A

	C
	Manufacture of prototype models
	B

	D
	Revision of design
	G

	E
	Initial productions run
	D

	F
	Staff training
	A

	G
	Staff input on prototype models
	C, F

	H
	Sales training
	D


The Table below details the three time estimates for the completion of the activities (in days)

	Activity 
	Optimistic Time (a)
	Most Likely Time (m)
	Pessimistic Time (b)
	Expected Time
	Variance

	A
	76
	86
	120
	90
	53.78

	B
	12
	15
	18
	15
	1.00

	C
	4
	5
	6
	5
	0.11

	D
	15
	18
	33
	20
	9.00

	E
	18
	21
	24
	21
	1.00

	F
	16
	26
	30
	25
	5.44

	G
	10
	13
	22
	14
	4.00

	H
	24
	28
	32
	28
	1.78


a) Complete the table above, draw the project diagram of the Klonepalm 2005 Model, and compute ES, EF, LS, LF and Slack for each activity in the space below.  
(9 points).



[image: image13]

[image: image14.emf]Activity

Immediate 

Predecessors

Completion 

Time

ES EF LS LF SLACK

A 90 0 90 0 90 0

B A 15 90 105 95 110 5

C B 5 105 110 110 115 5

D G 20 129 149 129 149 0

E D 21 149 170 156 177 7

F A 25 90 115 90 115 0

G C,F 14 115 129 115 129 0

H D 28 149 177 149 177 0


QUESTION 5: (continued)

b) What are the critical path, the expected project length and its standard deviation?
(6 points)

Solution: 
Critical path: _A-F-G-D-H ________



Expected Project duration: __177 days.__________
Project Standard deviation: ______8.60______ 
The project variance = 53.78 + 5.44+ 4 + 9 + 1.78 = 74

c) What is the probability of completing the project in 170 days? (4 points)

Solution:

Z = [170 – 177]/ 8.60 = - 0.81 

P[X ( 170] = 1 - P[z( 0.81]= 1 – 0.791 = 0.209 (approximately 21 % chance that project will be completed in 170 days)

d) What time should Klone Computers report such that they are 99% sure that the project will be complete by that time? (4 points)
Solution :

P[X(T] = P[z((T-177)/8.60] = .99

(T-177)/8.60 = 2.33   

T= 197.04 days
e) The company is considering reducing the length of the project by one day. To do so, they have the option of either expediting the purchase of materials (B) at an additional cost of $500 or hiring another designer to assist in the Revision of Design activity (D) at an additional cost of $1,000. Recommend to the company which option they might use to crash this project by one period. (2 points)

Solution:

Activity D is critical thus it is the one that should be crashed for one period.





































Finish





A





G





D





F





H





B





E





eE





C















































PAGE  

_1195299555.unknown

_1195299656.unknown

_1195393775.xls
part a)

				State of nature

		Alternatives		Good Foreign Competitive Conditions		Poor Foreign Competitive conditions				Minimum Payoff

		Expand		$800,000		$500,000				$500,000		<-- Max

		Maintain Status Quo		$1,300,000		($150,000)				($150,000)

		Sell Now		$500,000		$500,000				$500,000		<-- Max

		Conservative in his decision, Mr. Puckett will apply the Maximin criterion

		Decision will be either to Expand of Sell Now.





part b

		

																0.7

																Good conditions

																						800000

								Expand								800000		800000

										710000						0.3

																Poor conditions

																						500000

																500000		500000

																0.7

																Good conditions

																						1300000

								Maintain Status quo								1,300,000		1300000

				2

		865000								865000						0.3

																Poor conditions

																						-150000

																-150000		-150000

																0.7

																Good Condtions

																						320000

								Sell								320000		320000

										320000						0.3

																Poor condtions

																						320000

																320000		320000

																																																																																																																																																																																																																																																																																																																																																																																												ID		Name		Value		Prob		Pred		Kind		NS		S1		S2		S3		S4		S5		Row		Col		Mark

																																																																																																																																																																																																																																																																																																																																																																																												0		TreePlan		0		0		0		D		3		1		2		3		0		0		14		1

																																																																																																																																																																																																																																																																																																																																																																																												1						0		0		E		2		4		5		0		0		0		4		5

																																																																																																																																																																																																																																																																																																																																																																																												2						0		0		E		2		6		7		0		0		0		14		5

																																																																																																																																																																																																																																																																																																																																																																																												3						0		0		E		2		8		9		0		0		0		24		5

																																																																																																																																																																																																																																																																																																																																																																																												4								1		T		0		0		0		0		0		0		2		9

																																																																																																																																																																																																																																																																																																																																																																																												5								1		T		0		0		0		0		0		0		7		9

																																																																																																																																																																																																																																																																																																																																																																																												6								2		T		0		0		0		0		0		0		12		9

																																																																																																																																																																																																																																																																																																																																																																																												7								2		T		0		0		0		0		0		0		17		9

																																																																																																																																																																																																																																																																																																																																																																																												8								3		T		0		0		0		0		0		0		22		9

																																																																																																																																																																																																																																																																																																																																																																																												9								3		T		0		0		0		0		0		0		27		9





part d

																																0.9

																																Good

																																						790000

																								Expand								800000		790000

																								0		760000						0.1

																																Poor

																																						490000

																																500000		490000

																																0.9

																																Good

																0.55																						1290000

																positve report								Status Quo								1300000		1290000

																				2

																0		1145000						0		1145000						0.1

																																Poor

																																						-160000

																																-150000		-160000

																																0.9

																																Good

																																						490000

																								Sell								500000		490000

																								0		490000						0.1

																																Poor

																																						490000

								hire consultant firm																								500000		490000

								-10000		904250																						0.4

																																Good

																																						790000

																								Expand								800000		790000

																								0		610000						0.6

																																Poor

																																						490000

																																500000		490000

																																0.4

																																Good

																0.45																						1290000

																Negative Report								Status Quo								1300000		1290000

																				1

																0		610000						0		420000						0.6

																																Poor

																																						-160000

																																-150000		-160000

																																0.4

				1																												Good

		904250																																				490000

																								Sell								500000		490000

																								0		490000						0.6

																																Poor

																																						490000

																																500000		490000

																								0.7

																								Good

																																						800000

																Expand								800000		800000

																0		710000						0.3

																								Poor

																																						500000

																								500000		500000

																								0.7

																								Good

																																						1300000

								Don't hire consultant firm								Status Quo								1300000		1300000

												2

								0		865000						0		865000						0.3

																								Poor

																																						-150000

																								-150000		-150000

																								0.7

																								Good

																																						500000

																Sell								500000		500000

																0		500000						0.3

																								Poor

																																						500000

																								500000		500000

																																																																																																																																																																																																																																																																																																																																																																																												ID		Name		Value		Prob		Pred		Kind		NS		S1		S2		S3		S4		S5		Row		Col		Mark

																																																																																																																																																																																																																																																																																																																																																																																												0		TreePlan		0		0		0		D		2		1		2		0		0		0		51		1

																																																																																																																																																																																																																																																																																																																																																																																												1						0		0		E		2		3		4		0		0		0		29		5

																																																																																																																																																																																																																																																																																																																																																																																												2						0		0		D		3		23		24		25		0		0		74		5

																																																																																																																																																																																																																																																																																																																																																																																												3								1		D		3		5		6		7		0		0		14		9

																																																																																																																																																																																																																																																																																																																																																																																												4								1		D		3		14		15		16		0		0		44		9

																																																																																																																																																																																																																																																																																																																																																																																												5						0		3		E		2		8		9		0		0		0		4		13

																																																																																																																																																																																																																																																																																																																																																																																												6						0		3		E		2		10		11		0		0		0		14		13

																																																																																																																																																																																																																																																																																																																																																																																												7						0		3		E		2		12		13		0		0		0		24		13

																																																																																																																																																																																																																																																																																																																																																																																												8								5		T		0		0		0		0		0		0		2		17

																																																																																																																																																																																																																																																																																																																																																																																												9								5		T		0		0		0		0		0		0		7		17

																																																																																																																																																																																																																																																																																																																																																																																												10								6		T		0		0		0		0		0		0		12		17

																																																																																																																																																																																																																																																																																																																																																																																												11								6		T		0		0		0		0		0		0		17		17

																																																																																																																																																																																																																																																																																																																																																																																												12								7		T		0		0		0		0		0		0		22		17

																																																																																																																																																																																																																																																																																																																																																																																												13								7		T		0		0		0		0		0		0		27		17

																																																																																																																																																																																																																																																																																																																																																																																												14						0		4		E		2		17		18		0		0		0		34		13

																																																																																																																																																																																																																																																																																																																																																																																												15						0		4		E		2		19		20		0		0		0		44		13

																																																																																																																																																																																																																																																																																																																																																																																												16						0		4		E		2		21		22		0		0		0		54		13

																																																																																																																																																																																																																																																																																																																																																																																												17								14		T		0		0		0		0		0		0		32		17

																																																																																																																																																																																																																																																																																																																																																																																												18								14		T		0		0		0		0		0		0		37		17

																																																																																																																																																																																																																																																																																																																																																																																												19								15		T		0		0		0		0		0		0		42		17

																																																																																																																																																																																																																																																																																																																																																																																												20								15		T		0		0		0		0		0		0		47		17

																																																																																																																																																																																																																																																																																																																																																																																												21								16		T		0		0		0		0		0		0		52		17

																																																																																																																																																																																																																																																																																																																																																																																												22								16		T		0		0		0		0		0		0		57		17

																																																																																																																																																																																																																																																																																																																																																																																												23						0		2		E		2		26		27		0		0		0		64		9

																																																																																																																																																																																																																																																																																																																																																																																												24						0		2		E		2		28		29		0		0		0		74		9

																																																																																																																																																																																																																																																																																																																																																																																												25						0		2		E		2		30		31		0		0		0		84		9

																																																																																																																																																																																																																																																																																																																																																																																												26								23		T		0		0		0		0		0		0		62		13

																																																																																																																																																																																																																																																																																																																																																																																												27								23		T		0		0		0		0		0		0		67		13

																																																																																																																																																																																																																																																																																																																																																																																												28								24		T		0		0		0		0		0		0		72		13

																																																																																																																																																																																																																																																																																																																																																																																												29								24		T		0		0		0		0		0		0		77		13

																																																																																																																																																																																																																																																																																																																																																																																												30								25		T		0		0		0		0		0		0		82		13

																																																																																																																																																																																																																																																																																																																																																																																												31								25		T		0		0		0		0		0		0		87		13






_1258733335.xls
part a)

				State of nature

		Alternatives		Good Foreign Competitive Conditions		Poor Foreign Competitive conditions				Minimum Payoff

		Expand		$800,000		$500,000				$500,000		<-- Max

		Maintain Status Quo		$1,300,000		-$150,000				-$150,000

		Sell Now		$500,000		$500,000				$500,000		<-- Max

		Conservative in his decision, Mr. Puckett will apply the Maximin criterion

		Decision will be either to Expand of Sell Now.





part b

		

																0.7

																Good conditions

																						800000

								Expand								800000		800000

										710000						0.3

																Poor conditions

																						500000

																500000		500000

																0.7

																Good conditions

																						1300000

								Maintain Status quo								1,300,000		1300000

				2

		865000								865000						0.3

																Poor conditions

																						-150000

																-150000		-150000

																0.7

																Good Condtions

																						500000

								Sell								320000		500000

										500000						0.3

																Poor condtions

																						500000

																320000		500000

																																																																																																																																																																																																																																																																																																																																																																																												ID		Name		Value		Prob		Pred		Kind		NS		S1		S2		S3		S4		S5		Row		Col		Mark

																																																																																																																																																																																																																																																																																																																																																																																												0		TreePlan		0		0		0		D		3		1		2		3		0		0		14		1

																																																																																																																																																																																																																																																																																																																																																																																												1						0		0		E		2		4		5		0		0		0		4		5

																																																																																																																																																																																																																																																																																																																																																																																												2						0		0		E		2		6		7		0		0		0		14		5

																																																																																																																																																																																																																																																																																																																																																																																												3						0		0		E		2		8		9		0		0		0		24		5

																																																																																																																																																																																																																																																																																																																																																																																												4								1		T		0		0		0		0		0		0		2		9

																																																																																																																																																																																																																																																																																																																																																																																												5								1		T		0		0		0		0		0		0		7		9

																																																																																																																																																																																																																																																																																																																																																																																												6								2		T		0		0		0		0		0		0		12		9

																																																																																																																																																																																																																																																																																																																																																																																												7								2		T		0		0		0		0		0		0		17		9

																																																																																																																																																																																																																																																																																																																																																																																												8								3		T		0		0		0		0		0		0		22		9

																																																																																																																																																																																																																																																																																																																																																																																												9								3		T		0		0		0		0		0		0		27		9





Sheet3

		






_1195385072.xls
part a)

				State of nature

		Alternatives		Good Foreign Competitive Conditions		Poor Foreign Competitive conditions				Minimum Payoff

		Expand		$800,000		$500,000				$500,000		<-- Max

		Maintain Status Quo		$1,300,000		($150,000)				($150,000)

		Sell Now		$500,000		$500,000				$500,000		<-- Max

		Conservative in his decision, Mr. Puckett will apply the Maximin criterion

		Decision will be either to Expand of Sell Now.





Sheet2

		





Sheet3

		






_1195381294.xls
Sheet1

		KLONEPALM 2005

		Activity		Immediate Predecessors		Completion Time		ES		EF		LS		LF		SLACK		Column D Formulas		Column G Formulas

		A				90		0		90		0		90		0		0		=MIN(F5,F9)

		B		A		15		90		105		95		110		5		=E4		=F6

		C		B		5		105		110		110		115		5		=E5		=F10

		D		G		20		129		149		129		149		0		=E10		=MIN(F11,F8)

		E		D		21		149		170		156		177		7		=E7		=E15

		F		A		25		90		115		90		115		0		=E4		=F10

		G		C,F		14		115		129		115		129		0		=MAX(E6,E9)		=F7

		H		D		28		149		177		149		177		0		=E7		=E15

		PROJECT COMPLETION TIME =								177





Sheet2

		





Sheet3

		






_1195299587.unknown

_1194705746.unknown

_1194705747.unknown

_1194705745.unknown

