10

| 1. | Which of the following is not a phase in the SDLC? A.; Planning. B.; Development. C.; RFP. D.; Testing. |
| --- | --- |

| 2. | Which of the following is a phase in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; All of the above. |
| --- | --- |

| 3. | Which of the following is not a phase in the SDLC? A.; Maintenance. B.; Change. C.; Design. D.; None of the above. |
| --- | --- |

| 4. | What is the first step in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; Planning. |
| --- | --- |

| 5. | What is the second step in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; Planning. |
| --- | --- |

| 6. | Which activity is performed during the planning phase? A.; Identify and select the system for development. B.; Assess project feasibility. C.; Develop the project plan. D.; All of the above. |
| --- | --- |

| 7. | Which differences does not make global data standardization quite difficult. A.; Language. B.; Culture. C.; Technology. D.; Skin colour. |
| --- | --- |

| 8. | ____________________________________ methodology emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. |
| --- | --- |

| 9. | ____________________________________, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. |
| --- | --- |

| 10. | ____________________________________ provides a framework for breaking down the development of software into four gates. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. |
| --- | --- |

| 11. | ____________________________________ uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. |
| --- | --- |

| 12. | The many benefits associated with outsourcing include which of the following A.; Increased quality and efficiency of a process, service, or function.. B.; Reduced operating expenses.. C.; Avoiding costly outlay of capital funds.. D.; All are benefits associated with outsourcing.. |
| --- | --- |

| 13. | What is one of the most common reasons why systems development projects fail? A.; Unclear or missing business requirements. B.; Lack of JAD sessions. C.; Purchasing COTS. D.; All of the above. |
| --- | --- |

| 14. | Which of the following is a business-related consequence of successful software? A.; Increase revenues. B.; Damage to brand reputation. C.; Incur liabilities. D.; Decrease productivity. |
| --- | --- |

| 15. | Which of the following is a business-related consequence of failing software? A.; Decrease productivity. B.; Damage to brand reputation. C.; Incur liabilities. D.; All of the above. |
| --- | --- |

| 16. | What is the systems development life cycle? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; The overall process for developing information systems from planning and analysis through implementation and maintenance. |
| --- | --- |

| 17. | What is the overall process for developing information systems from planning and analysis through implementation and maintenance? A.; SDLC. B.; Software life cycle. C.; Application life cycle. D.; All of the above. |
| --- | --- |

| 18. | What is the analysis phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. |
| --- | --- |

| 19. | What is the design phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. |
| --- | --- |

| 20. | What is the implementation phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. |
| --- | --- |

| 21. | What is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. |
| --- | --- |

| 22. | What emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. |
| --- | --- |

| 23. | What breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. |
| --- | --- |

| 24. | What is the success rate for a project using the waterfall methodology? A.; 1 in 10. B.; 2 in 10. C.; 4 in 10. D.; 8 in 10. |
| --- | --- |

| 25. | Which of the following is a fundamental of the RAD methodology? A.; Focus initially on creating a prototype that looks and acts like the desired system. B.; Actively involve system users in the analysis, design, and development phases. C.; Accelerate collecting the business requirements through an interactive and iterative construction approach. D.; All of the above. |
| --- | --- |

| 26. | Which of the following is not one of the tenets in the Agile Alliance's manifesto? A.; Satisfy the customer through early and continuous delivery of valuable software. B.; Do not allow changing requirements, especially late in development. C.; Business people and developers must work together daily throughout the project. D.; All of the above. |
| --- | --- |

| 27. | Which of the following is not one of the primary principles an organization should follow for successful agile software development? A.; Slash the budget. B.; Keep requirements to a minimum. C.; Test and deliver infrequently. D.; Assign non-IT executives to software projects. |
| --- | --- |

| 28. | What is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. |
| --- | --- |

| 29. | What is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. |
| --- | --- |

| 30. | What is it called when a company uses organizations from developing countries to write code and develop systems? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. |
| --- | --- |

| 31. | Which of the following is a benefit an organization can receive from outsourcing? A.; Financial savings. B.; Increase technical abilities. C.; Market agility. D.; All of the above. |
| --- | --- |

| 32. | Which of the following is the most common function outsourced? A.; IT. B.; HR. C.; Finance. D.; Marketing/sales. |
| --- | --- |

| 33. | Which of the following is the primary reason why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; All of the above. |
| --- | --- |

| 34. | Which of the following is the most likely why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; Better manage the costs of internal processes. |
| --- | --- |

| 35. | Which of the following is the least likely reason why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; Better manage the costs of internal processes. |
| --- | --- |

| 36. | Which of the following are the influential drivers affecting the growth of outsourcing markets? A.; Core competencies. B.; Rapid growth. C.; Industry changes. D.; All of the above. |
| --- | --- |

| 37. | What is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project? A.; Project management. B.; Project management software. C.; Scope. D.; None of the above. |
| --- | --- |

| 38. | What specifically supports the long-term and day-to-day management and execution of the steps in a project? A.; Project management. B.; Project management software. C.; Scope. D.; None of the above. |
| --- | --- |

| 39. | What are the three primary variables in any project? A.; Time, cost, expense. B.; Time, expense, requirements. C.; Time, cost, scope. D.; Time, cost, quality. |
| --- | --- |

| 40. | What is the number one reason that IT projects fall behind schedule or fail? A.; Change in business goals during the project. B.; Lack of support from business management. C.; Poor planning or poor project management. D.; Change in technology during the project. |
| --- | --- |

| 41. | Which of the following is a characteristic of a successful project? A.; Delivered on time. B.; Delivered within budget. C.; Meets the business's requirements. D.; All of the above. |
| --- | --- |

| 42. | What is a project? A.; A temporary endeavor undertaken to create a unique product or service. B.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. C.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. D.; Represent key dates when a certain group of activities must be performed. |
| --- | --- |

| 43. | What are project deliverables? A.; A temporary endeavour undertaken to create a unique product or service. B.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. C.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. D.; Represent key dates when a certain group of activities must be performed. |
| --- | --- |

| 44. | Who is a project manager? A.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. B.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. C.; Represent key dates when a certain group of activities must be performed. D.; An individual who is an expert in project planning and management. |
| --- | --- |

| 45. | Which of the following does a project manager perform? A.; Defines and develops the project plan. B.; Tracks the plan to ensure all key project milestones are completed on time. C.; Expert in project planning and management. D.; All of the above. |
| --- | --- |

| 46. | What are the primary activities performed by a project manager? A.; Choosing strategic projects. B.; Setting the project scope. C.; Managing resources and maintaining the project plan. D.; All of the above. |
| --- | --- |

| 47. | An organization must identify what it wants to do and how it is going to do it. What does the "what" part of this question focus on? A.; Justification of the project. B.; Definition of the project. C.; Expected results of the project. D.; All of the above. |
| --- | --- |

| 48. | An organization must identify what it wants to do and how it is going to do it. What does the "how" part of this question focus on? A.; Justification of the project. B.; Definition of the project. C.; Analysis of project risks. D.; Expected results of the project. |
| --- | --- |

| 49. | Which of the following is not a technique for choosing strategic projects? A.; Categorize projects. B.; Perform a financial analysis. C.; Focus on organizational goals. D.; Develop a project plan. |
| --- | --- |

| 50. | What is project scope? A.; Quantifiable criteria that must be met for the project to be considered a success. B.; Products, services, or processes that are not specifically a part of the project. C.; Any measurable, tangible, verifiable outcome, result or item that is produced to complete a project or part of a project. D.; Defines the work that must be completed to deliver a product with the specified features and functions. |
| --- | --- |

| 51. | What are project objectives? A.; Quantifiable criteria that must be met for the project to be considered a success. B.; Products, services, or processes that are not specifically a part of the project. C.; Any measurable, tangible, verifiable outcome, result or item that is produced to complete a project or part of a project. D.; Defines the work that must be completed to deliver a product with the specified features and functions. |
| --- | --- |

| 52. | Which of the following is an outsourcing challenge caused by contract length? A.; Difficulties in getting out of a contract. B.; Problems in foreseeing future issues. C.; Problems in reforming an internal IT department. D.; All of the above. |
| --- | --- |

| 53. | What do SMART criteria for successful objective creation include? A.; Specific, metrics, agreed upon, real, time valued. B.; Specific, measurable, agreed upon, realistic, time framed. C.; Specific, measurable, accurate, real, time valued. D.; Specific, metrics, agreed upon, realistic, time framed. |
| --- | --- |

| 54. | Which of the following is not a characteristic of a well-defined project plan? A.; Prepared by the project manager. B.; Easy to read. C.; Appropriate to the project's size. D.; Communicated to all key participants. |
| --- | --- |

| 55. | What is the most important part of the project plan? A.; Gantt chart. B.; Specification. C.; Communication. D.; None of the above. |
| --- | --- |

| 56. | What is a graphical network model that depicts a project's tasks and the relationships between those tasks? A.; Gantt chart. B.; PERT chart. C.; Dependency. D.; All of the above. |
| --- | --- |

| 57. | What is the logical relationship that exists between the project tasks, or between a project task and a milestone? A.; Resource. B.; Task. C.; Dependency. D.; Activity. |
| --- | --- |

| 58. | What is a simple bar chart that depicts project tasks against a calendar? A.; Gantt chart. B.; PERT chart. C.; Dependency. D.; All of the above. |
| --- | --- |

| 59. | What type of chart typically displays the critical path? A.; Gantt chart. B.; PERT chart. C.; All of the above. D.; None of the above. |
| --- | --- |

| 60. | What is the critical path? A.; The path from resource to task that passes through all critical components of a project plan. B.; The path between tasks to the projects finish that passes through all critical components of a project plan. C.; The path from start to finish that passes through all the tasks that are critical to completing the project in the shortest amount of time. D.; The path from start to finish that passes through all the tasks that are critical to completing the project in the longest amount of time. |
| --- | --- |

| 61. | In a Gantt chart tasks are listed __________ and the project's timeframe is listed ____________. A.; Vertically; horizontally. B.; Horizontally; vertically. C.; Vertically; Vertically. D.; Horizontally; horizontally. |
| --- | --- |

| 62. | What is the outsourcing option that includes the most remote location and indirect customer control? A.; Onshore outsourcing. B.; Nearshore outsourcing. C.; Offshore outsourcing. D.; None of the above. |
| --- | --- |

| 63. | What is the outsourcing option that includes the closest location and direct customer control? A.; Onshore outsourcing. B.; Nearshore outsourcing. C.; Offshore outsourcing. D.; None of the above. |
| --- | --- |

| 64. | All of the following are challenges of outsourcing, except: A.; Contract length. B.; Competitive edge. C.; Confidentiality. D.; Multisourcing. |
| --- | --- |

| 65. | What is the responsibility of a change control board? A.; Controlling the change requests. B.; Approving the change requests. C.; Rejecting the change requests. D.; All of the above. |
| --- | --- |

| 66. | Which of the following is not the responsibility of a change control board? A.; Controlling the change requests. B.; Approving the change requests. C.; Rejecting the change requests. D.; Managing the projects. |
| --- | --- |

| 67. | In the past, outsourcing was often used tactically, as a quick-fix, short-term solution to a particular need or problem which did not form part of an overall business strategy. True False |
| --- | --- |

| 68. | Domestic information systems must support a diverse base of customers, users, products, languages, currencies, laws, and so on. True False |
| --- | --- |

| 69. | Difference in language, culture, and technology platforms can make global data standardization quite difficult. True False |
| --- | --- |

| 70. | A topology is a set of policies, procedures, standards, processes, practices, tools, techniques, and tasks that people apply to technical and management challenges. True False |
| --- | --- |

| 71. | Iterative development consists of a series of tiny projects. True False |
| --- | --- |

| 72. | Scrum methodology, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. True False |
| --- | --- |

| 73. | The SDLC is different than the waterfall and agile methodologies not in terms of the type of work that is done, but rather who is control and does most of the design work. True False |
| --- | --- |

| 74. | A project charter is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. True False |
| --- | --- |

| 75. | Managing people is one of the hardest and most critical efforts a project manager undertakes. True False |
| --- | --- |

| 76. | An unimportant aspect of a project management communications plan is to provide a method for continually obtaining and monitoring feedback from and for all stakeholders. True False |
| --- | --- |

| 77. | Testing is the fourth phase in the SDLC. True False |
| --- | --- |

| 78. | The assess project feasibility activity typically occurs during the analysis phase. True False |
| --- | --- |

| 79. | Designing the IT infrastructure typically occurs during the design phase. True False |
| --- | --- |

| 80. | Provide training for the system users typically occurs during the testing phase. True False |
| --- | --- |

| 81. | The traditional waterfall methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. True False |
| --- | --- |

| 82. | A prototype is a smaller-scale representation or working model of the users' requirements or a proposed design for an information system. True False |
| --- | --- |

| 83. | Outsourcing is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems. True False |
| --- | --- |

| 84. | Insourcing is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house. True False |
| --- | --- |

| 85. | Offshore outsourcing is using organizations from developing countries to write code and develop systems. True False |
| --- | --- |

| 86. | Human resources is the most common outsourced function. True False |
| --- | --- |

| 87. | Project milestones are any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. True False |
| --- | --- |

| 88. | Project deliverables represent key dates when a certain group of activities must be performed. True False |
| --- | --- |

| 89. | Project products are quantifiable criteria that must be met for the project to be considered a success. True False |
| --- | --- |

| 90. | A kill switch is a trigger that enables a project manager to close the project prior to completion. True False |
| --- | --- |

| 91. | A change control board is responsible for approving or rejecting all change requests. True False |
| --- | --- |

| 92. | A change control board is responsible for managing the project. True False |
| --- | --- |

| 93. | Contract length, competitive edge, ____________, and scope definition are the four primary challenges for outsourcing. ________________________________________ |
| --- | --- |

| 94. | ________________________ systems must support a diverse base of customers, users, products, languages, currencies, laws, and so on. ________________________________________ |
| --- | --- |

| 95. | Difference in language, culture, and technology platforms can make global data standardization quite __________________. ________________________________________ |
| --- | --- |

| 96. | A ___________________ is a set of policies, procedures, standards, processes, practices, tools, techniques, and tasks that people apply to technical and management challenges. ________________________________________ |
| --- | --- |

| 97. | ________________ development consists of a series of tiny projects. ________________________________________ |
| --- | --- |

| 98. | Another agile methodology, ____________________ uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal. ________________________________________ |
| --- | --- |

| 99. | The ____________________ is different than the waterfall and agile methodologies not in terms of the type of work that is done, but rather who is control and does most of the design work. ________________________________________ |
| --- | --- |

| 100. | A ____________________ is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. ________________________________________ |
| --- | --- |

| 101. | Managing people is one of the hardest and most critical efforts a ______________ manager undertakes. ________________________________________ |
| --- | --- |

| 102. | An important aspect of a project management communications plan is to provide a method for continually obtaining and monitoring feedback from and for all ______________. ________________________________________ |
| --- | --- |

| 103. | The systems development life cycle is the overall process for developing information systems from planning and analysis through _________________ and maintenance. ________________________________________ |
| --- | --- |

| 104. | The ______________ phase involves establishing a high-level plan of the intended project and determining project goals. ________________________________________ |
| --- | --- |

| 105. | ____________ creep occurs when the scope of the project increases. ________________________________________ |
| --- | --- |

| 106. | ___________ creep occurs when developers add extra features that were not part of the initial requirements. ________________________________________ |
| --- | --- |

| 107. | Failure to manage __________ scope is one of the primary reasons for project failure. ________________________________________ |
| --- | --- |

| 108. | ____________ revenues are a business-related consequence of successful software. ________________________________________ |
| --- | --- |

| 109. | The _________ phase involves placing the system into production so users can begin to perform actual business operations with the system. ________________________________________ |
| --- | --- |

| 110. | The ___________ methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. ________________________________________ |
| --- | --- |

| 111. | The rapid application development methodology emphasizes extensive user involvement in the rapid and evolutionary construction of working __________ of a system to accelerate the systems development process. ________________________________________ |
| --- | --- |

| 112. | The _________ methodology aims for customer satisfaction through early and continuous delivery of useful software components. ________________________________________ |
| --- | --- |

| 113. | ____________ is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems. ________________________________________ |
| --- | --- |

| 114. | _________ is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house. ________________________________________ |
| --- | --- |

| 115. | Business _________________ outsourcing is the contracting of a specific business task, such as payroll, to a third-party service provider. ________________________________________ |
| --- | --- |

| 116. | ___________ outsourcing is using organizations from developing countries to write code and develop systems. ________________________________________ |
| --- | --- |

| 117. | _________ management is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. ________________________________________ |
| --- | --- |

| 118. | Project management software specifically supports the long-term and day-to-day management and execution of the steps in a _______. ________________________________________ |
| --- | --- |

| 119. | Time, cost, and ___________ are the three primary variables in any project. ________________________________________ |
| --- | --- |

| 120. | A(n) ____________ is a temporary endeavour undertaken to create a unique product or service. ________________________________________ |
| --- | --- |

| 121. | Project ______________ are any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. ________________________________________ |
| --- | --- |

| 122. | Project ____________ represent key dates when a certain group of activities must be performed. ________________________________________ |
| --- | --- |

| 123. | Project _________ defines the work that must be completed to deliver a product with the specified features and functions. ________________________________________ |
| --- | --- |

| 124. | A _______ is a trigger that enables a project manager to close the project prior to completion. ________________________________________ |
| --- | --- |

| 125. | Project __________ are quantifiable criteria that must be met for the project to be considered a success. ________________________________________ |
| --- | --- |

| 126. | ___________ outsourcing refers to contracting an outsourcing arrangement with a company in a nearby country. ________________________________________ |
| --- | --- |

| 127. | The R in the SMART criteria for successful objective creation stands for _________. ________________________________________ |
| --- | --- |

| 128. | Project ____________ is a formal, approved document that manages and controls project execution. ________________________________________ |
| --- | --- |

| 129. | ________ chart is a graphical network model that depicts a project's tasks and the relationships between those tasks. ________________________________________ |
| --- | --- |

| 130. | __________ chart is a simple bar chart that depicts project tasks against a calendar. ________________________________________ |
| --- | --- |

| 131. | A(n) _________ is a logical relationship that exists between the project tasks, or between a project task and a milestone. ________________________________________ |
| --- | --- |

| 132. | A change control board is responsible for approving or ____________ all change requests. ________________________________________ |
| --- | --- |

| 133. | Businesses typically outsource their ___________ business functions, such as payroll and IT. ________________________________________ |
| --- | --- |

| 134. | Discuss the several strategies organizations can use to solve some of the problems that arise in global information systems development. |
| --- | --- |

| 135. | Explain change management and how an organization can prepare for change. |
| --- | --- |

| 136. | List and describe each phase in the systems development life cycle. |
| --- | --- |

| 137. | Summarize the activities associated with the design, development, and testing phases in the SDLC. |
| --- | --- |

| 138. | Identify the business benefits associated with successful software development. |
| --- | --- |

| 139. | Describe the seven phases of the systems development life cycle. |
| --- | --- |

| 140. | Summarize the different software development methodologies. |
| --- | --- |

| 141. | Define the relationship between the systems development life cycle and software development methodologies. |
| --- | --- |

| 142. | Compare the waterfall methodology and the agile methodology. |
| --- | --- |

| 143. | Explain the business benefits of outsourcing. |
| --- | --- |

| 144. | Identify the three primary outsourcing options. |
| --- | --- |

| 145. | Describe the benefits and challenges of outsourcing. |
| --- | --- |

| 146. | Describe the four primary activities performed by a project manager. |
| --- | --- |

| 147. | What is a project charter and what does it include? |
| --- | --- |

10 Key

| 1. (p. 313) | Which of the following is not a phase in the SDLC? A.; Planning. B.; Development. C.; RFP. D.; Testing. RFP is request for proposal and is not a phase in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #1 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 2. (p. 313) | Which of the following is a phase in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; All of the above. All of the above are phases in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #2 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 3. (p. 313) | Which of the following is not a phase in the SDLC? A.; Maintenance. B.; Change. C.; Design. D.; None of the above. Change is not a phase in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #3 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 4. (p. 313) | What is the first step in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; Planning. Planning is the first phase in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #4 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 5. (p. 313) | What is the second step in the SDLC? A.; Analysis. B.; Design. C.; Testing. D.; Planning. Analysis is the second step in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #5 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 6. (p. 313) | Which activity is performed during the planning phase? A.; Identify and select the system for development. B.; Assess project feasibility. C.; Develop the project plan. D.; All of the above. All of the above are performed during the planning phase. |
| --- | --- |

Chapter - Chapter 10 #6 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 7. (p. 312) | Which differences does not make global data standardization quite difficult. A.; Language. B.; Culture. C.; Technology. D.; Skin colour. Difference in language, culture, and technology platforms can make global data standardization quite difficult. |
| --- | --- |

Chapter - Chapter 10 #7 Gradable: automatic Learning Outcome: 10.1 Level: Medium

| 8. (p. 316) | ____________________________________ methodology emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. Rapid application development (RAD) (also called rapid prototyping) methodology emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process. Figure 10.6 displays the fundamentals of RAD. |
| --- | --- |

Chapter - Chapter 10 #8 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 9. (p. 316) | ____________________________________, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. Extreme programming (XP) methodology, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. |
| --- | --- |

Chapter - Chapter 10 #9 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 10. (p. 317) | ____________________________________ provides a framework for breaking down the development of software into four gates. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. The rational unified process (RUP) methodology, owned by IBM, provides a framework for breaking down the development of software into four gates. |
| --- | --- |

Chapter - Chapter 10 #10 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 11. (p. 317) | ____________________________________ uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal. A.; Rapid application development (RAD). B.; Extreme programming (XP). C.; Rational Unified Process (RUP). D.; Scrum. Scrum methodology uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal. |
| --- | --- |

Chapter - Chapter 10 #11 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 12. (p. 334) | The many benefits associated with outsourcing include which of the following A.; Increased quality and efficiency of a process, service, or function.. B.; Reduced operating expenses.. C.; Avoiding costly outlay of capital funds.. D.; All are benefits associated with outsourcing.. All are benefits associated with outsourcing. |
| --- | --- |

Chapter - Chapter 10 #12 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 13. (p. 334) | What is one of the most common reasons why systems development projects fail? A.; Unclear or missing business requirements. B.; Lack of JAD sessions. C.; Purchasing COTS. D.; All of the above. The most common reason why systems fail is because the business requirements are either missing or incorrectly gathered during the analysis phase. |
| --- | --- |

Chapter - Chapter 10 #13 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 14. (p. 311) | Which of the following is a business-related consequence of successful software? A.; Increase revenues. B.; Damage to brand reputation. C.; Incur liabilities. D.; Decrease productivity. Increased revenues is a consequence of software success. |
| --- | --- |

Chapter - Chapter 10 #14 Gradable: automatic Learning Outcome: 10.1 Level: Easy

| 15. (p. 311) | Which of the following is a business-related consequence of failing software? A.; Decrease productivity. B.; Damage to brand reputation. C.; Incur liabilities. D.; All of the above. All of the above are consequences of software failure. |
| --- | --- |

Chapter - Chapter 10 #15 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 16. (p. 312) | What is the systems development life cycle? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; The overall process for developing information systems from planning and analysis through implementation and maintenance. The SDLC is the overall process for developing information systems from planning and analysis through implementation and maintenance. |
| --- | --- |

Chapter - Chapter 10 #16 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 17. (p. 312) | What is the overall process for developing information systems from planning and analysis through implementation and maintenance? A.; SDLC. B.; Software life cycle. C.; Application life cycle. D.; All of the above. All of the above are known as the SDLC. |
| --- | --- |

Chapter - Chapter 10 #17 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 18. (p. 313) | What is the analysis phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. This is the definition of the analysis phase. |
| --- | --- |

Chapter - Chapter 10 #18 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 19. (p. 313) | What is the design phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. This is the definition of the design phase. |
| --- | --- |

Chapter - Chapter 10 #19 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 20. (p. 313) | What is the implementation phase in the SDLC? A.; Involves establishing a high-level plan of the intended project and determining project goals. B.; Involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. C.; Involves describing the desired features and operations of the system. D.; Involves placing the system into production so users can begin to perform actual business operations with the system. This is the definition of the implementation phase. |
| --- | --- |

Chapter - Chapter 10 #20 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 21. (p. 314) | What is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. This is the definition of the traditional waterfall methodology. |
| --- | --- |

Chapter - Chapter 10 #21 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 22. (p. 316) | What emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. This is the definition of RAD. |
| --- | --- |

Chapter - Chapter 10 #22 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 23. (p. 316) | What breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete? A.; RAD methodology. B.; Agile methodology. C.; Waterfall methodology. D.; Extreme programming. This is the definition of Extreme programming. |
| --- | --- |

Chapter - Chapter 10 #23 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 24. (p. 314) | What is the success rate for a project using the waterfall methodology? A.; 1 in 10. B.; 2 in 10. C.; 4 in 10. D.; 8 in 10. The waterfall methodology has a 10 percent success rate, or 1 in 10. |
| --- | --- |

Chapter - Chapter 10 #24 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 25. (p. 316) | Which of the following is a fundamental of the RAD methodology? A.; Focus initially on creating a prototype that looks and acts like the desired system. B.; Actively involve system users in the analysis, design, and development phases. C.; Accelerate collecting the business requirements through an interactive and iterative construction approach. D.; All of the above. All of the above are the fundamentals of the RAD methodology. |
| --- | --- |

Chapter - Chapter 10 #25 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 26. (p. 318) | Which of the following is not one of the tenets in the Agile Alliance's manifesto? A.; Satisfy the customer through early and continuous delivery of valuable software. B.; Do not allow changing requirements, especially late in development. C.; Business people and developers must work together daily throughout the project. D.; All of the above. The manifesto states that projects should welcome changing requirements, even late in development. |
| --- | --- |

Chapter - Chapter 10 #26 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 27. (p. 320) | Which of the following is not one of the primary principles an organization should follow for successful agile software development? A.; Slash the budget. B.; Keep requirements to a minimum. C.; Test and deliver infrequently. D.; Assign non-IT executives to software projects. Test and deliver frequently, not infrequently. |
| --- | --- |

Chapter - Chapter 10 #27 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 28. (p. 320) | What is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. This is the definition of insourcing. |
| --- | --- |

Chapter - Chapter 10 #28 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 29. (p. 331) | What is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. This is the definition of outsourcing. |
| --- | --- |

Chapter - Chapter 10 #29 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 30. (p. 332) | What is it called when a company uses organizations from developing countries to write code and develop systems? A.; Insourcing. B.; Outsourcing. C.; Business process outsourcing. D.; Offshore outsourcing. This is the definition of offshore outsourcing. |
| --- | --- |

Chapter - Chapter 10 #30 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 31. (p. 333) | Which of the following is a benefit an organization can receive from outsourcing? A.; Financial savings. B.; Increase technical abilities. C.; Market agility. D.; All of the above. All of the above are benefits an organization can receive from outsourcing. |
| --- | --- |

Chapter - Chapter 10 #31 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 32. (p. 331) | Which of the following is the most common function outsourced? A.; IT. B.; HR. C.; Finance. D.; Marketing/sales. According to the figure common departments outsourced by organizations, IT is the most common function outsourced. |
| --- | --- |

Chapter - Chapter 10 #32 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 33. (p. 331) | Which of the following is the primary reason why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; All of the above. Refer to figure 10.21. |
| --- | --- |

Chapter - Chapter 10 #33 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 34. (p. 331) | Which of the following is the most likely why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; Better manage the costs of internal processes. According to the figure reasons companies outsource, tapping outside sources of expertise is the primary reason why companies outsource. |
| --- | --- |

Chapter - Chapter 10 #34 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 35. (p. 331) | Which of the following is the least likely reason why companies outsource? A.; Tap outside sources of expertise. B.; Concentrate resources on core business. C.; Reduce headcount and related expenses. D.; Better manage the costs of internal processes. According to the figure reasons companies outsource, better manage the costs of internal processes is the least likely reason why companies outsource. |
| --- | --- |

Chapter - Chapter 10 #35 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 36. (p. 333) | Which of the following are the influential drivers affecting the growth of outsourcing markets? A.; Core competencies. B.; Rapid growth. C.; Industry changes. D.; All of the above. All of the above are the influential drivers affecting the growth of outsourcing. |
| --- | --- |

Chapter - Chapter 10 #36 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 37. (p. 322) | What is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project? A.; Project management. B.; Project management software. C.; Scope. D.; None of the above. This is the definition of project management. |
| --- | --- |

Chapter - Chapter 10 #37 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 38. (p. 338) | What specifically supports the long-term and day-to-day management and execution of the steps in a project? A.; Project management. B.; Project management software. C.; Scope. D.; None of the above. This is the definition of project management software. |
| --- | --- |

Chapter - Chapter 10 #38 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 39. (p. 321) | What are the three primary variables in any project? A.; Time, cost, expense. B.; Time, expense, requirements. C.; Time, cost, scope. D.; Time, cost, quality. Time, cost, and scope are the three project variables. |
| --- | --- |

Chapter - Chapter 10 #39 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 40. (p. 322) | What is the number one reason that IT projects fall behind schedule or fail? A.; Change in business goals during the project. B.; Lack of support from business management. C.; Poor planning or poor project management. D.; Change in technology during the project. Poor planning or poor project management is the number one reason why IT projects fall behind schedule or fail. |
| --- | --- |

Chapter - Chapter 10 #40 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 41. (p. 322) | Which of the following is a characteristic of a successful project? A.; Delivered on time. B.; Delivered within budget. C.; Meets the business's requirements. D.; All of the above. All of the above are characteristics of successful projects. |
| --- | --- |

Chapter - Chapter 10 #41 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 42. (p. 322) | What is a project? A.; A temporary endeavor undertaken to create a unique product or service. B.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. C.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. D.; Represent key dates when a certain group of activities must be performed. This is the definition of project. |
| --- | --- |

Chapter - Chapter 10 #42 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 43. (p. 322) | What are project deliverables? A.; A temporary endeavour undertaken to create a unique product or service. B.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. C.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. D.; Represent key dates when a certain group of activities must be performed. This is the definition of project deliverables. |
| --- | --- |

Chapter - Chapter 10 #43 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 44. (p. 322) | Who is a project manager? A.; The application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. B.; Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. C.; Represent key dates when a certain group of activities must be performed. D.; An individual who is an expert in project planning and management. A project manager is an individual who is an expert in project planning and management. |
| --- | --- |

Chapter - Chapter 10 #44 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 45. (p. 322) | Which of the following does a project manager perform? A.; Defines and develops the project plan. B.; Tracks the plan to ensure all key project milestones are completed on time. C.; Expert in project planning and management. D.; All of the above. This is the definition of project manager. |
| --- | --- |

Chapter - Chapter 10 #45 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 46. (p. 322) | What are the primary activities performed by a project manager? A.; Choosing strategic projects. B.; Setting the project scope. C.; Managing resources and maintaining the project plan. D.; All of the above. All of these are the primary activities performed by a project manager. |
| --- | --- |

Chapter - Chapter 10 #46 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 47. (p. 323) | An organization must identify what it wants to do and how it is going to do it. What does the "what" part of this question focus on? A.; Justification of the project. B.; Definition of the project. C.; Expected results of the project. D.; All of the above. All of the above are part of the "what" question. |
| --- | --- |

Chapter - Chapter 10 #47 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 48. (p. 323) | An organization must identify what it wants to do and how it is going to do it. What does the "how" part of this question focus on? A.; Justification of the project. B.; Definition of the project. C.; Analysis of project risks. D.; Expected results of the project. The "how" part focuses on analysis of project risks. |
| --- | --- |

Chapter - Chapter 10 #48 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 49. (p. 324) | Which of the following is not a technique for choosing strategic projects? A.; Categorize projects. B.; Perform a financial analysis. C.; Focus on organizational goals. D.; Develop a project plan. Develop a project plan is not part of choosing strategic projects. |
| --- | --- |

Chapter - Chapter 10 #49 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 50. (p. 325) | What is project scope? A.; Quantifiable criteria that must be met for the project to be considered a success. B.; Products, services, or processes that are not specifically a part of the project. C.; Any measurable, tangible, verifiable outcome, result or item that is produced to complete a project or part of a project. D.; Defines the work that must be completed to deliver a product with the specified features and functions. This is the definition of project scope. |
| --- | --- |

Chapter - Chapter 10 #50 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 51. (p. 325) | What are project objectives? A.; Quantifiable criteria that must be met for the project to be considered a success. B.; Products, services, or processes that are not specifically a part of the project. C.; Any measurable, tangible, verifiable outcome, result or item that is produced to complete a project or part of a project. D.; Defines the work that must be completed to deliver a product with the specified features and functions. This is the definition of project objectives. |
| --- | --- |

Chapter - Chapter 10 #51 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 52. (p. 334) | Which of the following is an outsourcing challenge caused by contract length? A.; Difficulties in getting out of a contract. B.; Problems in foreseeing future issues. C.; Problems in reforming an internal IT department. D.; All of the above. All of the above are challenges associated with contract length. |
| --- | --- |

Chapter - Chapter 10 #52 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 53. (p. 325) | What do SMART criteria for successful objective creation include? A.; Specific, metrics, agreed upon, real, time valued. B.; Specific, measurable, agreed upon, realistic, time framed. C.; Specific, measurable, accurate, real, time valued. D.; Specific, metrics, agreed upon, realistic, time framed. SMART includes specific, measurable, agreed upon, realistic, and time framed. |
| --- | --- |

Chapter - Chapter 10 #53 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 54. (p. 325) | Which of the following is not a characteristic of a well-defined project plan? A.; Prepared by the project manager. B.; Easy to read. C.; Appropriate to the project's size. D.; Communicated to all key participants. The project plan should be prepared by the entire team, not just the project manager. |
| --- | --- |

Chapter - Chapter 10 #54 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 55. (p. 325) | What is the most important part of the project plan? A.; Gantt chart. B.; Specification. C.; Communication. D.; None of the above. Communicating the project plan is the most important part of the plan. |
| --- | --- |

Chapter - Chapter 10 #55 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 56. (p. 326) | What is a graphical network model that depicts a project's tasks and the relationships between those tasks? A.; Gantt chart. B.; PERT chart. C.; Dependency. D.; All of the above. This is the definition of PERT chart. |
| --- | --- |

Chapter - Chapter 10 #56 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 57. (p. 326) | What is the logical relationship that exists between the project tasks, or between a project task and a milestone? A.; Resource. B.; Task. C.; Dependency. D.; Activity. This is the definition of dependency. |
| --- | --- |

Chapter - Chapter 10 #57 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 58. (p. 327) | What is a simple bar chart that depicts project tasks against a calendar? A.; Gantt chart. B.; PERT chart. C.; Dependency. D.; All of the above. This is the definition of Gantt chart. |
| --- | --- |

Chapter - Chapter 10 #58 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 59. (p. 326) | What type of chart typically displays the critical path? A.; Gantt chart. B.; PERT chart. C.; All of the above. D.; None of the above. The PERT chart typically displays the critical path. |
| --- | --- |

Chapter - Chapter 10 #59 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 60. (p. 326) | What is the critical path? A.; The path from resource to task that passes through all critical components of a project plan. B.; The path between tasks to the projects finish that passes through all critical components of a project plan. C.; The path from start to finish that passes through all the tasks that are critical to completing the project in the shortest amount of time. D.; The path from start to finish that passes through all the tasks that are critical to completing the project in the longest amount of time. This is the definition of critical path. |
| --- | --- |

Chapter - Chapter 10 #60 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 61. (p. 327) | In a Gantt chart tasks are listed __________ and the project's timeframe is listed ____________. A.; Vertically; horizontally. B.; Horizontally; vertically. C.; Vertically; Vertically. D.; Horizontally; horizontally. In a Gantt chart tasks are listed horizontally and the project's timeframe is listed vertically. |
| --- | --- |

Chapter - Chapter 10 #61 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 62. (p. 332) | What is the outsourcing option that includes the most remote location and indirect customer control? A.; Onshore outsourcing. B.; Nearshore outsourcing. C.; Offshore outsourcing. D.; None of the above. Offshore outsourcing offers a remote location and indirect customer control. |
| --- | --- |

Chapter - Chapter 10 #62 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 63. (p. 332) | What is the outsourcing option that includes the closest location and direct customer control? A.; Onshore outsourcing. B.; Nearshore outsourcing. C.; Offshore outsourcing. D.; None of the above. Onshore outsourcing offers the closest location and direct customer control. |
| --- | --- |

Chapter - Chapter 10 #63 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 64. (p. 334) | All of the following are challenges of outsourcing, except: A.; Contract length. B.; Competitive edge. C.; Confidentiality. D.; Multisourcing. Multisourcing is not a challenge of outsourcing, it is a future trend. |
| --- | --- |

Chapter - Chapter 10 #64 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 65. (p. 329) | What is the responsibility of a change control board? A.; Controlling the change requests. B.; Approving the change requests. C.; Rejecting the change requests. D.; All of the above. A change control board is responsible for approving or rejecting all change requests. |
| --- | --- |

Chapter - Chapter 10 #65 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 66. (p. 329) | Which of the following is not the responsibility of a change control board? A.; Controlling the change requests. B.; Approving the change requests. C.; Rejecting the change requests. D.; Managing the projects. A change control board is responsible for approving or rejecting all change requests. |
| --- | --- |

Chapter - Chapter 10 #66 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 67. (p. 331) | In the past, outsourcing was often used tactically, as a quick-fix, short-term solution to a particular need or problem which did not form part of an overall business strategy. TRUE In the past, outsourcing was often used tactically, as a quick-fix, short-term solution to a particular need or problem which did not form part of an overall business strategy. |
| --- | --- |

Chapter - Chapter 10 #67 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 68. (p. 312) | Domestic information systems must support a diverse base of customers, users, products, languages, currencies, laws, and so on. FALSE Global information systems must support a diverse base of customers, users, products, languages, currencies, laws, and so on. |
| --- | --- |

Chapter - Chapter 10 #68 Gradable: automatic Learning Outcome: 10.1 Level: Medium

| 69. (p. 312) | Difference in language, culture, and technology platforms can make global data standardization quite difficult. TRUE Difference in language, culture, and technology platforms can make global data standardization quite difficult. |
| --- | --- |

Chapter - Chapter 10 #69 Gradable: automatic Learning Outcome: 10.1 Level: Medium

| 70. (p. 313) | A topology is a set of policies, procedures, standards, processes, practices, tools, techniques, and tasks that people apply to technical and management challenges. FALSE A methodology is a set of policies, procedures, standards, processes, practices, tools, techniques, and tasks that people apply to technical and management challenges. |
| --- | --- |

Chapter - Chapter 10 #70 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 71. (p. 315) | Iterative development consists of a series of tiny projects. TRUE Definition |
| --- | --- |

Chapter - Chapter 10 #71 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 72. (p. 316) | Scrum methodology, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. FALSE Extreme programming (XP) methodology, like other agile methods, breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. |
| --- | --- |

Chapter - Chapter 10 #72 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 73. (p. 318) | The SDLC is different than the waterfall and agile methodologies not in terms of the type of work that is done, but rather who is control and does most of the design work. FALSE The participatory design (PD) methodology is different than the waterfall and agile methodologies not in terms of the type of work that is done, but rather who is control and does most of the design work. |
| --- | --- |

Chapter - Chapter 10 #73 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 74. (p. 325) | A project charter is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. TRUE A project charter is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. |
| --- | --- |

Chapter - Chapter 10 #74 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 75. (p. 328) | Managing people is one of the hardest and most critical efforts a project manager undertakes. TRUE Managing people is one of the hardest and most critical efforts a project manager undertakes. |
| --- | --- |

Chapter - Chapter 10 #75 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 76. (p. 328) | An unimportant aspect of a project management communications plan is to provide a method for continually obtaining and monitoring feedback from and for all stakeholders. FALSE Another important aspect of a project management communications plan is to provide a method for continually obtaining and monitoring feedback from and for all stakeholders. |
| --- | --- |

Chapter - Chapter 10 #76 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 77. (p. 313) | Testing is the fourth phase in the SDLC. FALSE Testing is the fifth phase in the SDLC. |
| --- | --- |

Chapter - Chapter 10 #77 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 78. (p. 313) | The assess project feasibility activity typically occurs during the analysis phase. FALSE The assess project feasibility activity typically occurs during the planning phase. |
| --- | --- |

Chapter - Chapter 10 #78 Gradable: automatic Learning Outcome: 10.2 Level: Medium

| 79. (p. 313) | Designing the IT infrastructure typically occurs during the design phase. TRUE Designing the IT infrastructure typically occurs during the design phase. |
| --- | --- |

Chapter - Chapter 10 #79 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 80. (p. 313) | Provide training for the system users typically occurs during the testing phase. FALSE Provide training for the system users typically occurs during the implementation phase. |
| --- | --- |

Chapter - Chapter 10 #80 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 81. (p. 314) | The traditional waterfall methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. TRUE The traditional waterfall methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. |
| --- | --- |

Chapter - Chapter 10 #81 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 82. (p. 316) | A prototype is a smaller-scale representation or working model of the users' requirements or a proposed design for an information system. TRUE A prototype is a smaller-scale representation or working model of the users' requirements or a proposed design for an information system. |
| --- | --- |

Chapter - Chapter 10 #82 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 83. (p. 331) | Outsourcing is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems. FALSE Insourcing is a common approach that uses the professional expertise within an organization to develop and maintain the organization's information technology systems. |
| --- | --- |

Chapter - Chapter 10 #83 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 84. (p. 331) | Insourcing is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house. FALSE Outsourcing is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house. |
| --- | --- |

Chapter - Chapter 10 #84 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 85. (p. 332) | Offshore outsourcing is using organizations from developing countries to write code and develop systems. TRUE Offshore outsourcing is using organizations from developing countries to write code and develop systems. |
| --- | --- |

Chapter - Chapter 10 #85 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 86. (p. 331) | Human resources is the most common outsourced function. FALSE IT is the most common outsourced function. |
| --- | --- |

Chapter - Chapter 10 #86 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 87. (p. 322) | Project milestones are any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. FALSE Project deliverables are any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. |
| --- | --- |

Chapter - Chapter 10 #87 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 88. (p. 322) | Project deliverables represent key dates when a certain group of activities must be performed. FALSE Project milestones represent key dates when a certain group of activities must be performed. |
| --- | --- |

Chapter - Chapter 10 #88 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 89. (p. 325) | Project products are quantifiable criteria that must be met for the project to be considered a success. FALSE Project objectives are quantifiable criteria that must be met for the project to be considered a success. |
| --- | --- |

Chapter - Chapter 10 #89 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 90. (p. 325) | A kill switch is a trigger that enables a project manager to close the project prior to completion. TRUE This is the definition of kill switch. |
| --- | --- |

Chapter - Chapter 10 #90 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 91. (p. 329) | A change control board is responsible for approving or rejecting all change requests. TRUE The CCB's composition typically includes a representative from each business area that has a stake in the project. |
| --- | --- |

Chapter - Chapter 10 #91 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 92. (p. 329) | A change control board is responsible for managing the project. FALSE A change control board is responsible for approving or rejecting all change requests. |
| --- | --- |

Chapter - Chapter 10 #92 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 93. (p. 334) | Contract length, competitive edge, ____________, and scope definition are the four primary challenges for outsourcing. Confidentiality |
| --- | --- |

Chapter - Chapter 10 #93 Gradable: automatic Learning Outcome: 10.5 Level: Medium

| 94. (p. 312) | ________________________ systems must support a diverse base of customers, users, products, languages, currencies, laws, and so on. Global information |
| --- | --- |

Chapter - Chapter 10 #94 Gradable: automatic Learning Outcome: 10.1 Level: Medium

| 95. (p. 312) | Difference in language, culture, and technology platforms can make global data standardization quite __________________. difficult |
| --- | --- |

Chapter - Chapter 10 #95 Gradable: automatic Learning Outcome: 10.1 Level: Medium

| 96. (p. 313) | A ___________________ is a set of policies, procedures, standards, processes, practices, tools, techniques, and tasks that people apply to technical and management challenges. methodology |
| --- | --- |

Chapter - Chapter 10 #96 Gradable: automatic Learning Outcome: 10.2 Level: Medium

| 97. (p. 316) | ________________ development consists of a series of tiny projects. Iterative development |
| --- | --- |

Chapter - Chapter 10 #97 Gradable: automatic Learning Outcome: 10.2 Level: Medium

| 98. (p. 317) | Another agile methodology, ____________________ uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal. Scrum methodology |
| --- | --- |

Chapter - Chapter 10 #98 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 99. (p. 318) | The ____________________ is different than the waterfall and agile methodologies not in terms of the type of work that is done, but rather who is control and does most of the design work. participatory design (PD) methodology |
| --- | --- |

Chapter - Chapter 10 #99 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 100. (p. 325) | A ____________________ is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. Project charter |
| --- | --- |

Chapter - Chapter 10 #100 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 101. (p. 328) | Managing people is one of the hardest and most critical efforts a ______________ manager undertakes. project |
| --- | --- |

Chapter - Chapter 10 #101 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 102. (p. 328) | An important aspect of a project management communications plan is to provide a method for continually obtaining and monitoring feedback from and for all ______________. stakeholders |
| --- | --- |

Chapter - Chapter 10 #102 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 103. (p. 312) | The systems development life cycle is the overall process for developing information systems from planning and analysis through _________________ and maintenance. Implementation |
| --- | --- |

Chapter - Chapter 10 #103 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 104. (p. 312) | The ______________ phase involves establishing a high-level plan of the intended project and determining project goals. Planning |
| --- | --- |

Chapter - Chapter 10 #104 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 105. (p. 320) | ____________ creep occurs when the scope of the project increases. Scope |
| --- | --- |

Chapter - Chapter 10 #105 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 106. (p. 320) | ___________ creep occurs when developers add extra features that were not part of the initial requirements. Feature |
| --- | --- |

Chapter - Chapter 10 #106 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 107. (p. 320) | Failure to manage __________ scope is one of the primary reasons for project failure. Project |
| --- | --- |

Chapter - Chapter 10 #107 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 108. (p. 311) | ____________ revenues are a business-related consequence of successful software. Increased |
| --- | --- |

Chapter - Chapter 10 #108 Gradable: automatic Learning Outcome: 10.1 Level: Easy

| 109. (p. 313) | The _________ phase involves placing the system into production so users can begin to perform actual business operations with the system. Implementation |
| --- | --- |

Chapter - Chapter 10 #109 Gradable: automatic Learning Outcome: 10.2 Level: Easy

| 110. (p. 314) | The ___________ methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. Waterfall |
| --- | --- |

Chapter - Chapter 10 #110 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 111. (p. 316) | The rapid application development methodology emphasizes extensive user involvement in the rapid and evolutionary construction of working __________ of a system to accelerate the systems development process. Prototypes |
| --- | --- |

Chapter - Chapter 10 #111 Gradable: automatic Learning Outcome: 10.3 Level: Medium

| 112. (p. 317) | The _________ methodology aims for customer satisfaction through early and continuous delivery of useful software components. Agile |
| --- | --- |

Chapter - Chapter 10 #112 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 113. (p. 331) | ____________ is a common approach using the professional expertise within an organization to develop and maintain the organization's information technology systems. Insourcing |
| --- | --- |

Chapter - Chapter 10 #113 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 114. (p. 331) | _________ is an arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house. Outsourcing |
| --- | --- |

Chapter - Chapter 10 #114 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 115. (p. 331) | Business _________________ outsourcing is the contracting of a specific business task, such as payroll, to a third-party service provider. Process |
| --- | --- |

Chapter - Chapter 10 #115 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 116. (p. 332) | ___________ outsourcing is using organizations from developing countries to write code and develop systems. Offshore |
| --- | --- |

Chapter - Chapter 10 #116 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 117. (p. 322) | _________ management is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project. Project |
| --- | --- |

Chapter - Chapter 10 #117 Gradable: automatic Learning Outcome: 10.3 Level: Easy

| 118. (p. 334) | Project management software specifically supports the long-term and day-to-day management and execution of the steps in a _______. Project |
| --- | --- |

Chapter - Chapter 10 #118 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 119. (p. 321) | Time, cost, and ___________ are the three primary variables in any project. Scope |
| --- | --- |

Chapter - Chapter 10 #119 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 120. (p. 322) | A(n) ____________ is a temporary endeavour undertaken to create a unique product or service. Project |
| --- | --- |

Chapter - Chapter 10 #120 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 121. (p. 322) | Project ______________ are any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project. Deliverables |
| --- | --- |

Chapter - Chapter 10 #121 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 122. (p. 322) | Project ____________ represent key dates when a certain group of activities must be performed. Milestones |
| --- | --- |

Chapter - Chapter 10 #122 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 123. (p. 322) | Project _________ defines the work that must be completed to deliver a product with the specified features and functions. Scope |
| --- | --- |

Chapter - Chapter 10 #123 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 124. (p. 325) | A _______ is a trigger that enables a project manager to close the project prior to completion. kill switch |
| --- | --- |

Chapter - Chapter 10 #124 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 125. (p. 325) | Project __________ are quantifiable criteria that must be met for the project to be considered a success. Objectives |
| --- | --- |

Chapter - Chapter 10 #125 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 126. (p. 332) | ___________ outsourcing refers to contracting an outsourcing arrangement with a company in a nearby country. Nearshore |
| --- | --- |

Chapter - Chapter 10 #126 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 127. (p. 325) | The R in the SMART criteria for successful objective creation stands for _________. Realistic |
| --- | --- |

Chapter - Chapter 10 #127 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 128. (p. 325) | Project ____________ is a formal, approved document that manages and controls project execution. Plan |
| --- | --- |

Chapter - Chapter 10 #128 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 129. (p. 326) | ________ chart is a graphical network model that depicts a project's tasks and the relationships between those tasks. PERT |
| --- | --- |

Chapter - Chapter 10 #129 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 130. (p. 327) | __________ chart is a simple bar chart that depicts project tasks against a calendar. Gantt |
| --- | --- |

Chapter - Chapter 10 #130 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 131. (p. 326) | A(n) _________ is a logical relationship that exists between the project tasks, or between a project task and a milestone. Dependency |
| --- | --- |

Chapter - Chapter 10 #131 Gradable: automatic Learning Outcome: 10.4 Level: Easy

| 132. (p. 329) | A change control board is responsible for approving or ____________ all change requests. Rejecting |
| --- | --- |

Chapter - Chapter 10 #132 Gradable: automatic Learning Outcome: 10.4 Level: Medium

| 133. (p. 331) | Businesses typically outsource their ___________ business functions, such as payroll and IT. Noncore |
| --- | --- |

Chapter - Chapter 10 #133 Gradable: automatic Learning Outcome: 10.5 Level: Easy

| 134. (p. 311-312) | Discuss the several strategies organizations can use to solve some of the problems that arise in global information systems development. First is transforming and customizing an information system used by the home office into a global application. This ensures the system uses the established business processes and supports the primary needs of the end users. Second, is setting up a multinational development team with key people from several subsidiaries to ensure that the system design meets the needs of all local sites as well as corporate headquarters. Third, an organization could use centers of excellence where an entire system might be assigned for development to a particular subsidiary based on its expertise in the business or technical dimensions needed for successful development. A final approach that has rapidly become a major development option is to outsource the development work to global or offshore development countries that have the required skills and experience to build global information systems. All of these approaches require development team collaboration and managerial oversight to meet the global needs of the business. |
| --- | --- |

Chapter - Chapter 10 #134 Gradable: manual Learning Outcome: 10.1 Level: Medium

| 135. (p. 328-329) | Explain change management and how an organization can prepare for change. Change management is a set of techniques that aid in evolution, composition, and policy management of the design and implementation of a system. An organization can prepare for change by implementing change management systems and a change control board. Change management systems are a collection of procedures to document a change request and define the steps necessary to consider the change based on the expected impact of the change. A change control board (CCB) is responsible for approving or rejecting all change requests. |
| --- | --- |

Chapter - Chapter 10 #135 Gradable: manual Learning Outcome: 10.4 Level: Easy

| 136. (p. 312-313) | List and describe each phase in the systems development life cycle. Planning phase-involves establishing a high-level plan of the intended project and determining project goals. Analysis phase-involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. Design phase-involves describing the desired features and operations of the system including screen layouts, business rules, process diagrams, pseudo code, and other documentation. Development phase-involves taking all of the detailed design documents form the design phase and transforming them into the actual system. Testing phase-involves bringing all the project pieces together into a special testing environment to test for errors, bugs, and interoperability, in order to verify that the system meets all the business requirements defined in the analysis phase. Implementation phase-involves placing the system into production so users can begin to perform actual business operations with the system. Maintenance phase-involves performing changes, corrections, additions, and upgrades to ensure the system continues to meet the business goals. |
| --- | --- |

Chapter - Chapter 10 #136 Gradable: manual Learning Outcome: 10.2 Level: Easy

| 137. (p. 312-313) | Summarize the activities associated with the design, development, and testing phases in the SDLC. Primary design activities include (1) Design the IT infrastructure, (2) Design system models. Primary development activities include (1) Develop the IT infrastructure. (2) Develop the database and programs. Primary testing activities include (1) Write the test conditions. (2) Perform the system testing. |
| --- | --- |

Chapter - Chapter 10 #137 Gradable: manual Learning Outcome: 10.2 Level: Easy

| 138. (p. 311-312) | Identify the business benefits associated with successful software development. The benefits associated with successful software development include increase in revenues, repair to brand reputation, prevent liabilities, and increase in productivity |
| --- | --- |

Chapter - Chapter 10 #138 Gradable: manual Learning Outcome: 10.2 Level: Easy

| 139. (p. 312-313) | Describe the seven phases of the systems development life cycle. The seven phases in the SDLC include the planning phase, which involves establishing a high-level plan of the intended project and determining project goals. The analysis phase, which involves analyzing end-user business requirements and refining project goals into defined functions and operations of the intended system. The design phase which involves describing the desired features and operations of the system including screen layouts, business rules, process diagrams, pseudo code, and other documentation. The development phase which involves taking all of the detailed design documents from the design phase and transforming them into the actual system. The testing phase which involves bringing all the project pieces together into a special testing environment to test for errors, bugs, and interoperability and verify that the system meets all of the business requirements defined in the analysis phase. The implementation phase which involves placing the system into production so users can begin to perform actual business operations with the system. The maintenance phase which involves performing changes, corrections, additions, and upgrades to ensure the system continues to meet the business goals. |
| --- | --- |

Chapter - Chapter 10 #139 Gradable: manual Learning Outcome: 10.2 Level: Easy

| 140. (p. 313-319) | Summarize the different software development methodologies. There are a number of different software development methodologies. The waterfall methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. The rapid application development methodology (RAD. emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process. The extreme programming (XP) methodology breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete. The agile methodology is a form of XP, aims for customer satisfaction through early and continuous delivery of useful software components. |
| --- | --- |

Chapter - Chapter 10 #140 Gradable: manual Learning Outcome: 10.3 Level: Easy

| 141. (p. 313-319) | Define the relationship between the systems development life cycle and software development methodologies. All software development methodologies use the systems development life cycle, however, the way that they use it differs. For example, all projects must have planning and testing phases, however one project might use the waterfall approach and have the planning occur at the beginning of the project and the testing occur at the end. Another project might use the XP method and have small planning and testing phases occurring all the time. |
| --- | --- |

Chapter - Chapter 10 #141 Gradable: manual Learning Outcome: 10.2 Learning Outcome: 10.3 Level: Easy

| 142. (p. 314-319) | Compare the waterfall methodology and the agile methodology. The waterfall methodology is a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation and maintenance. The agile methodology is a form of XP, aims for customer satisfaction through early and continuous delivery of useful software components. These are two opposite ends of the spectrum in terms of systems development methodologies. The primary difference between the waterfall and XP methodologies is that XP divides its phases into iterations with user feedback. |
| --- | --- |

Chapter - Chapter 10 #142 Gradable: manual Learning Outcome: 10.3 Level: Easy

| 143. (p. 322) | Explain the business benefits of outsourcing. Increased quality and efficiency, reduced operating expenses, outsourcing non-core processes allows businesses to focus on their core competencies, reduced exposure to risk, access to outsourcing service providers economies of scale and expertise and best-in-class practices, access to advanced technologies, increased flexibility, avoid costly outlay of capital funds, reduced headcount and associated overhead expense, reduced frustrations and expense related to hiring and retaining employees in an exceptionally tight job market, reduced time to market for products or services |
| --- | --- |

Chapter - Chapter 10 #143 Gradable: manual Learning Outcome: 10.5 Level: Easy

| 144. (p. 332) | Identify the three primary outsourcing options. Onshore outsourcing is engaging another company within the same country for services. Nearshore outsourcing is contracting an outsourcing arrangement with a company in a nearby country. Offshore outsourcing is using organizations from developing countries to write code and develop systems. |
| --- | --- |

Chapter - Chapter 10 #144 Gradable: manual Learning Outcome: 10.5 Level: Easy

| 145. (p. 332-334) | Describe the benefits and challenges of outsourcing. Competitive edge-effective and innovative use of IT can be lost when using an outsourcing service provider. Confidentiality-confidential information might be breached by an outsourcing service provider, especially one that provides services to competitors. Scope definition-scope creep is a common problem with outsourcing agreements. Contract length-most outsourcing contracts span several years and cause the issues discussed above. Contract length has three main issues (1) difficulties in getting out of a contract, (2) problems in foreseeing future needs, (3) problems in reforming an internal IT department after the contract is finished. |
| --- | --- |

Chapter - Chapter 10 #145 Gradable: manual Learning Outcome: 10.5 Level: Medium

| 146. (p. 322-323) | Describe the four primary activities performed by a project manager. The four primary activities performed by a project manager include choosing strategic projects, understanding project planning, and managing projects and Outsourcing projects. |
| --- | --- |

Chapter - Chapter 10 #146 Gradable: manual Learning Outcome: 10.4 Level: Easy

| 147. (p. 325) | What is a project charter and what does it include? A project charter is a document issued by the project initiator or sponsor that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities. A project charter typically includes several elements. (a) Project scope which defines the work that must be completed to deliver a product with the specified features and functions. A project scope statement describes the business need, justification, requirements, and current boundaries for the project. The business need can be characterized by the problem that will be satisfied by the results of the project. (b) Project objectives which are quantifiable criteria that must be met for the project to be considered a success. (c) Project constraints which are specific factors that can limit options. They include: budget, delivery dates, available skilled resources, and organizational policies. (d) Project assumptions which are factors that are considered to be true, real, or certain without proof or demonstration. Examples include hours in a work week or time of year the work will be performed. |
| --- | --- |

Chapter - Chapter 10 #147 Gradable: manual Learning Outcome: 10.4 Level: Medium

10 Summary

| Category | # of Questions |
| --- | --- |
| Chapter - Chapter 10 | 147 |
| Gradable: automatic | 133 |
| Gradable: manual | 14 |
| Learning Outcome: 10.1 | 8 |
| Learning Outcome: 10.2 | 27 |
| Learning Outcome: 10.3 | 28 |
| Learning Outcome: 10.4 | 56 |
| Learning Outcome: 10.5 | 29 |
| Level: Easy | 93 |
| Level: Medium | 54 |