LESLEY STOWE FINE FOODS

| Situation | Summary In April 2012 at Vancouver, Lesley Stowe was at the final stages of selecting an ERP from a shortlist of proposed solutions. Her company’s IT system was causing more difficulties than benefits, thus management decided there was a need for change. |
| --- | --- |
| Problem | Statement Mass of software with not data integration and no capacity for cross-department data sharing. Software functionalities do not fit what the department requires to do tasks (i.e.: report creation) |
|  | Causes Use of software without regards to long-term and scalability with company’s growth, a.k.a. purchased as they saw fit to their desires without proper judgement system. No IT personnel amongst the c-suites. |
|  | Consequences Loss of opportunities due to inability to see whole picture (i.e.: discount from bulk purchase) Time wasted on report compilation and manual entry |
| Alternatives | Potential alternatives - Barnes &Co - Underwood Group - System analysis |
|  | Decision Criteria Based on the criteria stated in the RFP: - Functionality and Fit - Cost – Investment, Ongoing - System Implementer and Approach - Software Vendor |
|  | Assessment %; A1; A2. Functionality and Fit; 30; 4; 3. Cost – Investment, Ongoing; 30; 2; 4. System Implementer and Approach; 20; 2; 4. Software Vendor; 20; 4; 2. Total; 100; 3; 3.3. |
| Recommendation | Selection Based on the assessment, it seems Underwood Group would be the better choice. However, I would recommend the client to not go through with their ERP planning yet, and rather start with a system analysis before proceeding with the finalization of the deal. Reasons: - Barnes & Co are an absolute no. Good functionality and a good response toward the RFP, but project has high risk of failure. An ERP implemented in 43 days would be useable in technical terms, but in a business perspective it might not respond to the company’s actual needs. +more expensive. - Underwood Group is the cheaper option and has a more credible schedule, with 30% going to Analysis and Design. However, may be missing required functionalities and may come at a higher cost. Also, commitment to project seemed lacking with response to RFP. - Cause of problem relates to the fact company has not defined end user’s requirements, as which is what caused their current dilemma of being unable to use the current system. |
|  | Action Plan C-suites and all relevant end users need to discuss and analyze company’s user requirements for the system and include a list of all the processes in the RFP, instead of the four broad operations. After they’ve properly define what is needed, then they can proceed with the RFP once again. |