# Lecture I: Introduction

# Engineering Design

- Design problems are usually poorly posed, do not have a unique solution or identifiable closure and require integration of knowledge from many subjects

- Process called “Design Thinking”

  - Demonstrates basic steps of design and helps to improve the odds of creating “good” designs

    - Empathize  Define  Ideate  Prototype  Test

- Tips to create successful project teams

  - Go for diversity

  - Be organized and punctual

  - Always communicate

  - Respect and support each other

  - Keep an open mind

  - Be enthusiastic

# Lecture II: EWB Case Study – Rainwater Harvesting

# Quiz

- What is the problem? What is required to solve it? What key data is available?

# Suggested solution steps

- Understand the problem (Needs Identification)

  - What is the real need?

  - How much water is required each year per household?

    - Is this reasonable? Always do a “sanity check”

- Identify potential concepts and pick a solution (Conceptual Design)

  - Design Criteria

    - Determine the criteria you can use to judge the quality of the solution

  - Check feasibility with calculations and specific scenarios – use data

- Develop and refine the solution (Preliminary Design)

  - What is the general configuration?

  - What are the key characteristics/components in terms of design?

    - What do we have control over?

    - What affects the reliability of the system?

  - Develop a detailed solution – specifics

Improve using analytical simulations (USE REAL DATA) and reliability

- Complete the solution (Detailed Design)

  - How much will it cost? – select your materials accordingly

    - Is this cost feasible? – base this off of incomes and budgets

  - Consider social and cultural issues – if any (and any other issues)

# Lecture III: Design Thinking

# What is design thinking?

- An approach to solving design problems by understating user needs and developing the design tools required to solve those problems

- Empathize  Define  Ideate  Prototype  Test

# Empathize

- Interview

  - Ask open ended questions

  - Dig deeper, get past the technical and try to get to the emotional side (ask why!)

# Define

- Capture your findings

  - Create needs or insightful statements based off of your findings

    - Needs are actionable, they’re what the user wants to accomplish

    - Insights are discoveries (unobvious) that can be leveraged when designing

  - Define the problem statement

    - Your point of view

    - State a challenge you are willing to take

    - Short, specific and sexy

# Ideate

- SKETCH!

  - Always keep the problem statement in mind

  - Quantity over quality here

- Share your ideas/solutions and get feedback

  - Listen to your user’s feedback

  - Don’t defend your ideas

- Iterate based on feedback

  - Reflect on what you may have learnt about your partner and about your solutions

  - Create ONE new solution based off of the feedback

# Prototype

- Build your solution

  - Create a physical prototype

  - Create an experience that your partner can engage in and react to

  - You can focus the prototype or make it comprehensive

# Test

- Share your solution and get feedback

  - Prototype isn’t precious…feedback is

  - Don’t defend the solution, understand and observe the results

# Lecture IV: Customer Needs

# Customer: pays for the product

User: uses the product

Customer Needs Identification

- Process of determining what and how a user interacts with a product

- Needs are non-technical and reflect the users’ perception of the product, not the actual design specifications

- Goals

  - Focuses the product development process on the actual needs of the customer

  - Helps to identify the explicit and latent needs

- How

  - Gather raw data from customers through:

    - Observation

      - Passive: watch

      - Active: work side-by-side

    - Interviews

      - Prepare interview script

      - Suppress preconceived hypotheses

      - Watch for non-verbal information

    - Focus Groups

  - Interpret the data in terms of customer needs

    - Write the needs in terms of what the product has to do – SPECIFIC

    - Use positive phrasing

    - Express the needs as an attribute of the product

    - Avoid “must” and “should”

  - Establish a relative importance of needs

    - Eliminate redundant statements

    - Group statements according to the similarity of the needs they express

    - Label each group

    - Rank numerically

  - Reflect on the results

    - Make sure you’ve covered all the bases

- Before starting determine:

  - Who the customers are

  - What information should be gathered from them

  - How that information should be gathered

# Lead Users

- Users that are experiencing needs that are ahead of the targeted markets

- They often help develop products or service prototypes to satisfy their leading needs

- Three types

  - Target application and market

  - Similar applications in advanced “analog” markets

  - Ones WRT important attributes of problems faced by user in the target market

# Problem Definition

- A problem definition is a claim of one of two sentences in length that outlines the problem that will be addressed by the design process based on the customer needs

- What is the problem? (i.e. what needs are being addressed?)

- Whose problem is it? (i.e. who needs the solution)

- What form can the solution be? (i.e. what is the scope and what are the limitations?)

- Focuses attention of the problem solving team

  - But don’t limit creativity and innovation by being too specific

# Lecture VI: Design Criteria

- Precise description of what the product has to be based on the interpreted needs

  - Requirements/characteristics

- Functional and Non-Functional Requirements

- Constraints: important considerations that must be taken into account in the design

- Metric: measurable attribute of the solution

  - Readily identifiable units of measure

  - Used to measure solution performance

  - Obtained from functional design criteria and benchmarking

# Engineering Design Specifications

- Target specifications are numerical values based on defined metrics that are desired of potential solutions

- Define values considered to be ideal and acceptable

- Translate needs into design criteria and specifications

# Benchmarking

- In terms of customers’ perceptions

- In terms of technical performance

- Opportunity to learn specific design approaches

Use weight system like for needs

# Lecture VII: Teamwork and Conflict Management

- Healthy and constructive conflict can help promote success and innovation

- Teams with diverse POVs, experiences, skills and opinions will usually be more successful

# Conflict resolution process

- Prepare for resolution

  - Acknowledge the conflict

  - Discuss the impact it has on team dynamics and performance

  - Agree to cooperative process and communication

- Understand the situation

  - Clarify positions

  - List facts, assumptions and beliefs

  - Analyze in smaller groups

  - Convene back as a team

- Reach an agreement

  - Decide what course of action to follow

  - Create a plan

  - Make sure everyone is committed

Consider:

- Time pressure

- Issue importance

- Relationship importance

- Team members’ relative powers/authorities

# Lecture VIII: Modeling/Prototyping I: Conceptual Design

# Concept Generation

- Creative phase

- Make as many conceptual designs as you can

- Freehand Sketching

  - Used to explore, study and communicate design concepts

  - Isometric, Oblique, Orthographic

- Block Diagrams

  - System components, input – output

  - Provide understanding of signal flows

  - Enables modelling of complex systems

  - Generates overall system transfer function

- Generating ideas by brainstorming

  - Define and agree on the objective

  - Brainstorm ideas and suggestions

  - Categorize/condense/combine/refine

  - Analyze and assess effects or results

  - Prioritize/rank options

  - Agree on actions and timescale

  - Control and monitor follow-up

  - Formal setting, cross stimulation, suspend judgement

# Lecture IX: Time Management and Project Management

# Project

- Series of tasks complex enough to require planning and then also monitoring

  - Project management is the planning and monitoring

  - Time management describes organization techniques

# Personal Time Management

- To-do list

- Agenda and planner – give priority

- Multi-tasking wastes time – context switching doesn’t allow you to focus

- Important in teams because of task completion dependencies

# Create a schedule

- Define tasks and milestones

- Estimate task durations

- Assign/delegate tasks

- Determine task dependencies – also determine the CRITICAL PATH

# Tasks and milestones

- Task: activity with a duration and an owner

- Milestone: significant event with a date

- Task duration is relative and depends on the person completing the task

  - It’s better to over-estimate or estimate the average time than underestimate

# Resources and Risk Contingency Plans

- Ordering materials well in advance

- Mitigation plans for risks, their likelihood and their outcome

# Lecture X: Engineering Design Analysis

Application of principles and scientific analytical processes to study the properties and state of a system. It is done in stages

- Separate the system being analyzed into the constituent modules or operation subcomponents

- Analyze or examine each operational subcomponent

- Recombine these analyzed subcomponents

This analysis allows us to predict the results of our design and prevent possible system fails

- Based on preliminary concepts selected, determine a list of initial components and materials that best meet the target specifications

- Use the values of the properties of these components and materials to calculate as accurately as possible the specific values of the design based on defined metrics

- Compare to the target specifications and change your choice of components and materials as necessary

- Repeat steps 2 and 3 until satisfied

# Engineering Analysis

- Uses mathematical calculations, models, simulations and experimental prototyping to ensure that each subsystem meets design specifications

- Try simplest method first

- Do not make random choices for components and materials

# Lecture XI: Giving/Receiving Feedback and Prototype/Test Plan

# Giving Feedback

- Use neutral terms describing the behaviour and its effect on you

- Person giving feedback shouldn’t intervene and tell you how you feel/should feel

- Be specific and actionable

- Don’t give feedback for other people

- Be timely

- Give feedback at the right time (gauge the situation)

# Receiving Feedback

- You don’t have to agree with what has been said to you, but acknowledge/understand it

# Prototyping

- A representation of part or all of a design concept to learn something useful

  - Learning more about or better understanding a problem

  - Communicating with and getting feedback from users

  - Reducing the risk associated with a particular aspect of a design (focused)

  - Measuring performance of the overall functionality of the design (comprehensive)

# Traits of a Good Prototype

- Fidelity: degree to which the prototype testing represents the final product under real conditions

- Cost: total cost of designing, building and testing

- Iteration time: time from designing to when analyzed results are available to plan again

- Signal to noise ratio (SNR): extent to which the variable of interest is obscured by experimental noise

# Objectives

- Reduce uncertainty

- Plan the timing of prototype cycles

  - Early, simpler models can be used to validate initial concepts

  - Relatively few comprehensive models are really necessary

  - Must plan some time to execute and then also learn from any prototyping cycles

# Focused

- Implementation of one or a few attributes of the product

- Answers specific questions about the product design

- Generally several are required

# Comprehensive

- Implementation of all or many product attributes

- Offers opportunity for rigorous testing

- Often best for milestones and integration

# Physical

- Tangible approximation of the product

- May exhibit unmodelled behaviour

- Some behaviour may be an artifact of the approximation

- Often best for communication

# Analytical

- Mathematical model of the product

- Explicitly modeled phenomena

- Behaviour may be artifacts of the analytical method

- Often allows more experimental freedom than physical models

# Testing

- Benefits

  - Avoid critical problems down the line

  - Ensure proper functionality

  - Ensures user can figure out how to use product too

  - Saves time and money

  - Verifying assumptions

- Steps

  - Define the purpose of the test

  - Choose a specific design concept

  - Choose a testing method

  - Perform the test

  - Measure the important attributes, observe and record the results carefully

  - Interpret the results and document your conclusions (review

# Lecture XII: User Experience

# Designing for Task Efficiency

- Factory-based production (EFFICIENT)

- Organizational Behaviour (OB)

  - Micro-level and Macro-level

# Designing for Users

- Ergonomics: design of products to take proper account of the interaction between them and the people who use them

# User Experience

- Encompasses all aspects of the end-user’s interaction with the all to do with the product

- User perceptions

# Usability

- Jakob Nielsen’s Usability heuristics

  - Visibility of system status

  - Match between system and the real world

  - User control and freedom

  - Error prevention

  - Error recognition, diagnosis and recovery

  - Consistency and standards

  - Recognition versus recall

  - Flexibility and efficiency

  - Aesthetic and minimalist design

  - Help and documentation

- Attention: ability of a person to selectively concentrate on a discrete aspect of information while ignoring other perceivable information

  - Allocation of limited processing resources

- Memory: process used to encode, store and retrieve information. Information can be recorded for short period of time in working memory or for longer in long-term memory

  - The more meaningful is more easily remembered

  - People can more easily recognize than recall

- Structure information so that it’s easy to find and easy to browse

# Usability Analysis

- Understand users: think about each class of users

- Understand tasks the users will need to perform

- Pick representative sets of tasks – prioritize

- Pick representative set of users

- Determine exactly what questions need to be answered about usability

# Understanding Users

- Their experience and background

- Their personality

- Their attributes (i.e. physical/mental disabilities etc.)

- Their interests – any trade-offs for products etc.

- Using User Personas for design

  - Create user personas – iterative process

    - Compile everything you know about the customers and group the findings

    - Use relevant headings for the particular design problem

    - Look for patterns in the findings

    - Form questions about the customers and users

      - Determine what they have in common and how they differ

    - Find real life people who fit into these clusters

      - Talk to them and interact with them

    - Tag and analyze your data

  - Issues

    - Must be based on real people or real data

    - Keep simple and focused

    - Make a user model, not a life story

    - USE them

    - Use a simple process

# Lecture XIII: Modeling/Prototyping II (Experiments for Understanding)

- Benefits of different types of modeling techniques that are used for analysing critical or risky design components to gain a better understanding of the design

- Modeling technique types:

  - Analytical

  - Numerical

  - Experimental

- Modeling

  - Physical or mathematical prototypes that simulate and analyse systems/processes

  - Can reduce costs

  - Increase product quality

  - Document lessons learned

  - Know your assumptions, conceptualizations, constraints

  - Used to estimate quantitative/qualitative behaviour of a system (metrics/UX & perceptions)

- Analytical modeling

  - Mathematical representations that yield closed form solutions

  - Use when there exists a closed form solution and when that solution procedure is straightforward

  - Ex: SOLIDWORKS, MATLAB etc

- Numerical modeling

  - Mathematical representation that use discretization or time-stepping methods to approximate a solution or describe a behaviour over time

  - Use when there is no closed form solution or if the procedure to attain the closed form solution is complicated or requires too many computational iterations

  - Quick for complex calculations

  - Ex: MATLAB, ANSYS etc

- Finite Element Analysis (FEA)

  - Uses the concept of superposition

  - Approximates complex equations using several simple equations

  - Accurate representation of complex geometries

  - Includes dissimilar material properties

  - Easy representation of the solution

  - Captures local effects

  - Can give dynamic solutions

- Be cautious with assumptions

  - All numerical tools involve assumptions

  - Numerical tools will often provide false confidence (ie: solutions even for faulty inputs)

- Know the proper units to use (FEA uses slugs, 1 slug = 1 32.3lbm)

- Discrete time: make sure you’re using small enough time steps

- Experimental modeling

  - Physical representations that measure outputs and behaviour for specified inputs

  - Use when no mathematical solutions exist or the computational solution is much too complicated

  - Usually more expensive than numerical and analytical

  - Ex: LabVIEW

- Modeling Fidelity

  - Modeling is always used on simplified versions of the actual intended design

  - Models are used to reduce financial investments and control aspects of the real situation

  - “Garbage in is garbage out”

- Modeling Noise

  - Noise: certain variables can’t be controlled, too many variables are being manipulated, inconsistency in independent variables

    - This prevents effective and valuable learning

# Lecture XIV: Effective Presentation Skills

# Qualities of and Effective Presenter

- Confident

- Knowledgeable

- Relaxed

- Clear, concise and organized

- Believe in what they are saying

Nonverbal Communication – have cultural meanings!

- Eye contact and facial expressions

  - Keep eye contact

  - Avoid talking to your notes

  - Don’t scan faces – focus on one face per thought

  - Seek out friendly faces

  - Develop appropriate facial expressions

- Hand gestures

  - Show what you are saying – enhances your message

  - Avoid closed hand position

- Posture and Movement

  - Stand up straight

  - Move with purpose

  - Stop when delivering key messages

  - Avoid pacing and swaying from side to side

# Verbal Communication

- Speak clearly and expressively

- Raise your volume

- Avoid filler words

- Practice pausing for extra effect

- It’s not only what you say, but how you say it

# Pitch Content

- Pitch: a speech or act that attempts to persuade someone to buy or do something

- Before putting pitch together, know people’s buying drivers

- Buying driver: those things that motivate people to buy

  - TIRES: Time, Income, Risk, Expense, State

# Plan, Prepare, Practice, Present your talk

- Who is your audience? Why are they there? What is your goal? How long will it be? Where will it take place? What equipment/aids will you have?

- Select and order the critical points of your presentation

- Outline the presentation

- Include stories, examples and facts

- Develop and include visuals

# General Presentation Structure

- Introduction

  - Introduce you and the team

  - State the problem and provide background info

  - Grab people’s attention

- Body

  - Present main points in an organized manner

  - Provide “enough” supporting material

- Summary

  - Review main points

  - Tell the listeners what you want from them

- Tips

  - A presentation has the same general structure as that of a technical document

  - Be very clear about what you did versus what others did

  - The start and end are very important

  - Make sure that you include references in your presentation

# Pitch Structure

- Say who you are, tell a short story, make them like you or your idea

- Tell them the problem as simply and as soon as you can

- Remember that less is more – only tell them your solution with the appropriate level of detail

- Why they should buy from you – what else is out there and why are you better?

- Timeline and team

- Tell them what you want them to do

# Selecting Visuals

- Visuals should be relevant and appropriate

- Types

  - Your prototype

  - Images

  - Graphs

  - Charts

  - Bulleted texts

- Keep it uncluttered

Practice!

- Practice testing in the mirror or in front of others

# Answering Questions

- Anticipate questions the audience might have and prepare answers

- Listen to each question carefully before responding

- Repeat each question before you respond

- Keep responses brief and don’t deviate

- Be honest: if you don’t know the answer, say so

# Lecture XV: Failures and Iterative Testing

# Handling Critical Failures

- Detection: critical failures must be identified

- Prevention: using different strategies, failures are stropped from occurring

- Prediction: if a failure cannot be detected or prevented, then some kind of warning of imminent failure is required, allowing recovery techniques to be used

  - Model and measure component reliability

  - Analyze system structure and the interconnection dependencies for these components to determine the effects of component failures on the system

  - Analyze the root cause for failures that already happened

  - Build prototypes of part or all of the system in question

# Testing With Prototypes

- Inadequate of missing performance level

- Improper or incorrect function

- Giving way

- Determine the required and desired level of performance for the design or portion

- Define a test to measure what level of performance the design can achieve

- Determine required performance attributes or features and desired functions to be verified

- Verify functionality

- Determine the specific extreme test conditions where failures occur

# Testing Steps

- Scientific method attempts to prove or disprove a hypothesis with some level of confidence

  - Define the testing objective and the type of prototype to be used

  - Define the level of fidelity for the model or prototype

  - Make the required assumptions and simplifications

  - Define and plan the execution of the tests making the required trade-offs between the usefulness of the results and the time and money required for the testing

  - Execute the tests

    - Observe and record results

    - Watch out for systematic errors and experimenter bias

    - Investigate all surprise results and determine the cause and whether this is a modeling artifact or not

  - Analyze and interpret all recorded results

    - Watch out for numerical round-off errors, faulty assumptions or improper extrapolation or interpolation

    - Consider the use of data analytics and determine if it is possible to access other sources of test data for comparison purposes

# Iterative Prototype Testing

- When testing iteratively, the following can be varied

  - Prototype

  - Test

  - Test conditions

- Different combinations of variations are possible

  - Same prototype under different test conditions

  - Same prototype under same conditions multiple times

  - Same conditions and same tests with different instances of the same prototype to measure or compare performance variation

- The following should be determined

  - How many different prototypes are required

  - What different test cases are required (plan and prioritize)

  - How many instances of each prototype are required

  - What test conditions are varied or kept constant with each iteration and how representative are these test conditions

# Uncertainty and Risk

- Not all failures can be determined and not all failures are understood or predictable

- Conditional types of analysis can help cover cases when things do not turn out exactly as expected or when things are not understood well enough yet

# Adding Design Margin

- One solution is to improve the design significantly so that failures in the level of performance, failures in functionality or stress-related failures are less likely

Failure Mode and Effects Analysis (FMEA)

- For each design component

  - Identify failure modes

  - Determine the possible effects or consequences of the failure

  - Assess potential severity of the effect

  - Identify failure causes and take action

  - Estimate probability of occurrence

  - Assess likelihood of failure detection